ARCTIC GRIPEN E

PARTS PROCUREMENT PACKAGE

Logistics and Sustainment Baseline for Canadian UCAS Program

Document No.: CDR-GRIPEN-PPP-001  |  Revision: Baseline 1.0

Date: June 2026

Prepared for: Canadian Unmanned Combat Air System Program Office

# Table of Contents

Right-click and select "Update Field" to refresh page numbers

Executive Summary	3

Part I: Platform Overview and Sustainment Philosophy	5

1.1 Arctic Gripen Platform Summary	5

1.2 Sustainment Concept	6

Part II: Spare Parts and Consumables	8

2.1 Spare Parts Calculation Methodology	8

2.2 Arctic Gripen Spare Parts List	9

2.3 Attrition Reserve Airframes	15

Part III: Ground Support Equipment (GSE)	16

Part IV: Training Systems	21

Part V: Weapons and Munitions Stockpile	24

Part VI: Maintenance and Repair Infrastructure	27

Part VII: Personnel and Manning	30

Part VIII: Cost Summary	32

Part IX: Risk Assessment and Mitigation	35

Part X: Recommendations and Implementation Timeline	37

Appendices	39

# Executive Summary

This Parts Procurement Package (PPP) defines the complete logistics and sustainment baseline for the Arctic Augmented Gripen E — a winterized, low-observable enhanced variant of the Saab JAS 39 Gripen E optimized for sustained Canadian Arctic operations. This document translates the Critical Design Review technical baseline (CDR-2025-ARCTIC-001) into actionable procurement requirements covering all spare parts, consumables, ground support equipment, training systems, weapons, pilot survival equipment, and sustainment infrastructure necessary to field, operate, and maintain a fleet of 48 operational Arctic Gripens over a 30-day high-intensity campaign and a 20-year service life.

## Bottom Line

The total procurement cost for the complete Arctic Gripen sustainment package is estimated at USD $7,847.5 million (CAD $10,594.1 million at 1.35 exchange rate), comprising airframe procurement, Arctic augmentation kits, spare parts, ground support equipment, training systems, weapons stockpile, pilot survival equipment, and facilities infrastructure. Annual sustainment cost is estimated at USD $425.8 million (CAD $574.8 million). The 20-year lifecycle cost totals USD $16,363.5 million (CAD $22,090.7 million), representing the Gripen's share of the total Arctic Horizon program cost.

Operational availability target: 85% for the operational fleet during high-intensity operations, supported by a tiered supply chain with forward-deployed spares at four Main Operating Bases (MOBs), regional depot capability in Canada, and OEM support from Saab (airframe, integration), GE Aerospace (F414-GE-39E engine), Leonardo (Raven ES-05 radar), and other key suppliers.

## Summary Table of Major Cost Categories

| Category | Cost (USD M) | Cost (CAD M) | % of Total |
| --- | --- | --- | --- |
| Gripen Airframes (76 total) | 6,828.6 | 9,218.6 | 87.1% |
| Arctic Augmentation Kit (48 AC) | 232.8 | 314.3 | 3.0% |
| Spare Parts and Consumables | 285.4 | 385.3 | 3.6% |
| Ground Support Equipment | 142.6 | 192.5 | 1.8% |
| Training Systems | 118.4 | 159.8 | 1.5% |
| Weapons and Munitions | 98.7 | 133.2 | 1.3% |
| Pilot Survival Equipment | 28.6 | 38.6 | 0.4% |
| Facilities (Depot + 4 MOBs) | 162.8 | 219.8 | 2.1% |
| Initial Support / CLS | 48.6 | 65.6 | 0.6% |
| TOTAL PROCUREMENT | 7,846.5 | 10,592.8 | 100.0% |

## Key Differences from Drone Procurement Packages

The Arctic Gripen is a manned fighter aircraft with a 20-year design life versus 500-800 hours for drones. This fundamentally changes the sustainment approach. Key differences include:

- Design life: 6,000+ flight hours (20 years) vs. 500-800 hours for drones — requires comprehensive fatigue tracking, depot-level structural inspections at 1,200-flight-hour intervals, and life-limited part management.

- Unit cost: $89.85M per aircraft (with Arctic kit) vs. $6.0M Sprinter / $9.3M Striker — drives significantly higher spares investment and attrition reserve cost.

- Loss rate: <1% per sortie (with proper tactics) vs. 8-12% Sprinter / 2-4% Striker — lower attrition but higher cost per loss.

- Maintenance crew: 12+ persons per shift vs. 6-8 for drones — reflects complexity of manned platform with Arctic-unique systems.

- Pilot training: 26+ weeks (Gripen conversion + Arctic operations + survival) vs. 4-12 weeks for drone operators — adds substantial training infrastructure and recurring cost.

- Unique Arctic items: CS-RAM tiles, CNT de-ice systems, CFTs, SIWP-39 pod, IRIS-M2 nozzle, multi-constellation NAV, celestial navigation, and Arctic survival gear — all require specialized MRO capability not found on standard Gripens or drones.

# Part I: Platform Overview and Sustainment Philosophy

## 1.1 Arctic Gripen Platform Summary

The Arctic Augmented Gripen E is a winterized, low-observable enhanced variant of the Saab JAS 39 Gripen E, designated as the manned command-and-control platform of the Canadian Arctic Horizon combat system. It serves three primary roles within the integrated manned-unmanned team: airborne command authority for up to four Sprinter tactical UAVs simultaneously, heavy stand-off strike against defended targets, and defensive counter-air against bomber streams and fighter threats.

The aircraft integrates a comprehensive Arctic Augmentation kit (CDR-2025-ARCTIC-001) that addresses the full spectrum of polar operational challenges. Key modifications include cryo-stable radar-absorbent materials (CS-RAM) rated to -55 deg C, carbon nanotube (CNT) electro-thermal de-ice systems covering all critical leading edges and inlets, conformal fuel tanks (CFTs) extending combat radius to 1,650 km, a semi-internal weapons pod (SIWP-39-AR) carrying four MBDA Meteor missiles with reduced radar cross-section, the IRIS-M2 variable-geometry mixer nozzle reducing infrared signature by 20%, multi-constellation navigation with 7-element CRPA anti-jam protection, and a daytime celestial navigation backup system.

### Key Performance Parameters

| Parameter | Value |
| --- | --- |
| Designation | Saab JAS 39 Gripen E (Arctic Augmented) |
| Frontal RCS (clean) | -18 dBsm (0.016 m sq) |
| Frontal RCS (with SIWP-39) | -12 dBsm (0.063 m sq) |
| Thermal signature reduction | 20% IRST detection range reduction (IRIS-M2) |
| Combat radius | 1,650 km (hi-lo-hi with CFTs) |
| Maximum speed | Mach 1.8+ (Mach 2.0 dash) |
| Cold start time | 12 minutes at -40 deg C (reliable to -55 deg C) |
| Combat turnaround | 30 minutes at -30 deg C with 6-person crew |
| Design life | 6,000 flight hours / 20 years |
| Unit cost (with Arctic kit) | $89.85M USD |
| Cost per flight hour | $8,400 USD |

### Force Structure

The recommended inventory to sustain a 48-aircraft operational force through a 30-day high-intensity campaign:

| Category | Quantity | Notes |
| --- | --- | --- |
| Operational Fleet | 48 | Available for tasking (4 MOBs x 12) |
| Training Aircraft | 6 | Dedicated to pilot conversion training |
| Depot Maintenance | 4 | In deep maintenance at any time |
| Attrition Reserve | 12 | 25% buffer for combat losses |
| War Reserve | 6 | Strategic reserve, flyable storage |
| TOTAL PROCUREMENT | 76 | Sustained operational force |

## 1.2 Sustainment Concept

### Manned Fighter Design Philosophy

The Gripen is designed for a 20-year / 6,000-flight-hour service life. This requires comprehensive fatigue tracking across all primary structural components, depot-level structural inspections at 1,200-flight-hour intervals using ultrasonic C-scan and radiography, life-limited part management for engine hot-section components and landing gear, and extensive pilot training and survival equipment. Unlike the attritable drone model of replace-rather-than-repair, the Arctic Gripen demands a full-spectrum sustainment capability from field-level LRU swap through depot-level overhaul.

### Arctic Augmentation Sustainment

The Arctic Augmentation kit adds significant unique items not found on standard Gripens, each requiring specialized maintenance, repair, and overhaul (MRO) capability: CS-RAM tiles require Class 7 cleanroom environment for application and repair, with hydrophobic topcoat renewal every 18 months; CNT de-ice systems require specialized testing equipment and trained technicians; CFTs require composite repair capability and jettison system overhaul; the SIWP-39 pod requires missile cavity heating system maintenance and door actuator testing; the IRIS-M2 nozzle requires CMC topcoat inspection and mixer tab mechanism overhaul; and the multi-constellation navigation system requires CRPA antenna calibration and celestial navigation alignment.

### Supply Chain Strategy

Tiered supply chain architecture with three echelons: Tier 1 — Forward-Deployed Spares at each MOB (4 locations) to support 72 hours of high-tempo operations without resupply; Tier 2 — Regional Depot at Mirabel, QC (primary) and Halifax, NS (alternate) providing full spares inventory, engine overhaul, CS-RAM refurbishment, CNT de-ice repair, structural inspection, and avionics calibration; Tier 3 — OEM Support from Saab (airframe, integration, CS-RAM, SIWP-39, CFTs), GE Aerospace / Volvo Aero (F414-GE-39E engine, IRIS-M2), Leonardo (Raven ES-05 radar), and other key suppliers with Contractor Logistics Support (CLS) agreements.

### Maintenance Concept

Two-level maintenance — no intermediate level. Field-Level Maintenance: LRU swap, refuel, rearm, inspect, minor CS-RAM patch repair, CNT de-ice functional check. Twelve-person crew per shift (3 avionics, 3 airframe, 2 ordnance, 2 engine, 2 CS-RAM specialists). Depot-Level Maintenance: Engine overhaul (hot-section inspection, bearing replacement), full structural inspection (ultrasonic C-scan, fatigue tracking), CS-RAM refurbishment and reapplication, CNT de-ice system testing and repair, avionics calibration and repair (Raven AESA, Skyward-G IRST, FLMWR), landing gear overhaul, control surface rigging, CFT and SIWP-39 maintenance, IRIS-M2 nozzle overhaul. Interval: every 1,200 flight hours or 4 years. Duration: 45 calendar days.

### Operational Availability Target

85% Ao (Availability) for the operational fleet during high-intensity operations. This translates to 41 of 48 operational aircraft available for tasking at any given time. The target is achievable given the 30-minute combat turnaround validated in the CDR baseline, 2.0 sorties per aircraft per day at high tempo, modular LRU swap minimizing mean time to repair (MTTR), 12-airframe attrition reserve (25% of operational fleet), and 4-airframe depot maintenance pool.

# Part II: Spare Parts and Consumables

## 2.1 Spare Parts Calculation Methodology

Spare parts quantities are calculated using a multi-factor methodology based on reliability engineering principles, operational tempo analysis, and campaign modeling derived from the Arctic Horizon war-gaming study (CDR-WARGAME-2026-002).

### Failure Rate Data

Mean Time Between Failures (MTBF) for each Line Replaceable Unit (LRU) is drawn from the CDR technical specifications (CDR-2025-ARCTIC-001), MIL-HDBK-217F calculations, and open-source reliability data for comparable fighter aircraft components:

| LRU | MTBF (hours) | Source |
| --- | --- | --- |
| Mission Computer (open architecture) | 18,000 | MIL-HDBK-217F, Ground Benign |
| Flight Control Computer (quad-redundant) | 25,000 | MIL-HDBK-217F, Ground Fixed |
| FADEC Unit (triple-redundant) | 22,000 | GE Aerospace data |
| Raven ES-05 AESA Radar | 12,000 | Leonardo technical data |
| Skyward-G IRST | 15,000 | Selex ES estimate |
| Multi-Constellation NAV Receiver | 20,000 | MIL-HDBK-217F |
| CNT De-Ice Controller | 8,500 | Saab preliminary estimate |
| IRIS-M2 Nozzle Actuator | 10,000 | Saab preliminary estimate |
| SIWP-39 Door Actuator | 9,000 | Saab preliminary estimate |
| Electrohydrostatic Actuator (EHA) | 18,000 | Including motor drive electronics |

### Operational Tempo

At high-intensity operations: 2.0 sorties per aircraft per day x 48 aircraft = 96 sorties per day. Average sortie duration: 1.5-2.0 flight hours (1.75 hours average). Daily flight hours: 96 sorties x 1.75 FH = 168 FH per day. 30-day campaign total: approximately 5,040 flight hours. 20-year service life total: approximately 120,000 flight hours (6,000 FH per year at sustained tempo).

### Attrition Accounting

Loss rates per the Arctic Horizon war-gaming analysis: <1% per sortie in contested environments with proper tactics (EMCON discipline, standoff engagement, drone coordination). The 12-airframe attrition reserve (25% of operational fleet) provides adequate buffer for a 30-day campaign at expected loss rates.

### Confidence Level

All spares quantities are calculated at 90% confidence using Poisson demand distribution. The formula: Spares Quantity = POISSON.INV(0.90, lambda), where lambda = (Operating Hours / MTBF) x Units in Service. For campaign-duration spares, operating hours equal campaign flight hours. For initial provisioning, 20-year demand is calculated with appropriate wear-out adjustments.

## 2.2 Arctic Gripen Spare Parts List

The following tables present the complete spare parts list organized by subsystem. All quantities are calculated at 90% confidence level for the 76-airframe procurement (48 operational + 6 training + 4 depot + 12 attrition reserve + 6 war reserve). Unit costs are based on production learning curve and include Arctic-unique modifications.

### A. Airframe and Structure (Standard + Arctic)

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Composite wing skin (IM7/8552) | 1560-01-GRN-0001 | GRP-WING-001 | IM7/8552 carbon-epoxy, 12-ply QI, per Boeing BMS8-256 | 2 | 16 | $142,000 | $2,272,000 | 20 wks | Saab |
| Fuselage panel (upper, center) | 1560-01-GRN-0002 | GRP-FUSE-001-U | Snap-fit longitudinal, OOA cured | 1 | 10 | $285,000 | $2,850,000 | 24 wks | Saab |
| Fuselage panel (lower, center) | 1560-01-GRN-0003 | GRP-FUSE-001-L | Snap-fit longitudinal, OOA cured | 1 | 10 | $265,000 | $2,650,000 | 24 wks | Saab |
| CS-RAM tile set (full aircraft) | 5850-01-GRN-0001 | GRP-RAM-001 | Ni-Zn-Co ferrite + Dy, fluorosilicone-epoxy, hydrophobic topcoat, 41% coverage | 1 set | 18 sets | $420,000 | $7,560,000 | 12 wks | Saab |
| CS-RAM application / repair kit | 5850-01-GRN-0002 | GRP-RAM-002 | Batch-qualified compound, 12-sample test panels, 25-yr retention | 1 kit | 30 kits | $28,500 | $855,000 | 8 wks | Saab |
| CNT de-ice mat (wing LE, both) | 1560-01-GRN-0004 | GRP-CNT-001-W | Carbon nanotube, polyimide substrate, 2.4 m sq, 4.8 kW peak | 2 | 12 | $68,500 | $822,000 | 16 wks | Saab |
| CNT de-ice mat (stabilizer LE) | 1560-01-GRN-0005 | GRP-CNT-001-S | 0.8 m sq, 1.6 kW peak | 2 | 10 | $32,400 | $324,000 | 14 wks | Saab |
| CNT de-ice mat (fin LE) | 1560-01-GRN-0006 | GRP-CNT-001-F | 0.5 m sq, 1.0 kW peak | 1 | 8 | $24,800 | $198,400 | 14 wks | Saab |
| CNT de-ice mat (inlet lip) | 1560-01-GRN-0007 | GRP-CNT-001-I | 0.6 m sq, 6 zones, 2.4 kW peak | 1 | 8 | $42,000 | $336,000 | 16 wks | Saab |
| CNT de-ice mat (LO pylon LE, set) | 1560-01-GRN-0008 | GRP-CNT-001-P | 0.4 m sq total, 6 pylons, 1.2 kW | 1 set | 8 sets | $38,500 | $308,000 | 14 wks | Saab |
| CNT de-ice controller (Saab PDC-2025) | 5998-01-GRN-0001 | GRP-PDC-2025 | 37-zone control, intelligent sequencing, 9 kW peak cap | 1 | 10 | $185,000 | $1,850,000 | 12 wks | Saab |
| Ice accretion sensor (Rosemount 8721 mod) | 1560-01-GRN-0009 | GRP-ICE-001 | Flush-mounted, LO-compatible, 0.1 mm resolution | 4 | 14 | $12,500 | $175,000 | 8 wks | Saab/Rosemount |
| Wing spar (7055-T77511) | 1560-01-GRN-0010 | GRP-SPAR-001 | Wing carry-through, per AMS 4208, cryo-rated | 2 | 8 | $185,000 | $1,480,000 | 22 wks | Saab |
| Landing gear trunnion (AerMet 100) | 1620-01-GRN-0001 | GRP-LG-001-T | Main gear, superior strength/toughness at -55 deg C | 2 | 8 | $95,000 | $760,000 | 18 wks | Saab |
| Landing gear assembly (nose) | 1620-01-GRN-0002 | GRP-LG-001-N | Oleo-pneumatic, heated wheel hub, 150 mm stroke | 1 | 6 | $145,000 | $870,000 | 16 wks | Saab |
| Landing gear assembly (main) | 1620-01-GRN-0003 | GRP-LG-001-M | Oleo-pneumatic, heated wheel hub, 200 mm stroke | 2 | 8 | $185,000 | $1,480,000 | 16 wks | Saab |
| Michelin Arctic tire (29.0x7.7-15) | 1630-01-GRN-0001 | GRP-TIRE-001 | Cold rubber compound, siped, 200-cycle snow life | 3 | 20 | $2,800 | $56,000 | 6 wks | Michelin |
| Heated wheel hub assembly | 1620-01-GRN-0004 | GRP-HWH-001 | 250W per wheel, thermostatic control, -25 deg C activation | 3 | 12 | $18,500 | $222,000 | 10 wks | Saab |
| Kalrez seal kit (airframe) | 5330-01-GRN-0001 | GRP-SEAL-001 | FFKM 6375/7075, fuel/hydraulic/ECS, -60 deg C rated | 1 kit | 25 kits | $8,500 | $212,500 | 6 wks | DuPont |
| Canard assembly (L/R) | 1560-01-GRN-0011 | GRP-CAN-001 | Carbon-epoxy, Ti hinges, all-moving | 2 | 8 | $68,000 | $544,000 | 14 wks | Saab |
| Elevon assembly (L/R) | 1560-01-GRN-0012 | GRP-ELV-001 | Full-span, carbon-epoxy, Ti hinges | 2 | 8 | $72,000 | $576,000 | 14 wks | Saab |
| Rudder assembly | 1560-01-GRN-0013 | GRP-RUD-001 | Carbon-epoxy, single piece | 1 | 6 | $58,000 | $348,000 | 14 wks | Saab |
| Air brake assembly | 1560-01-GRN-0014 | GRP-BRK-001 | Dual-panel, CMC trailing edge | 1 | 6 | $42,000 | $252,000 | 12 wks | Saab |
| Fastener kit (primary, cold-tolerant) | 5305-01-GRN-0001 | GRP-FST-001 | NAS6704-XX Ti tension bolts, Hi-Lok collars, corrosion-resistant | 1 kit | 20 kits | $4,200 | $84,000 | 4 wks | StandardAero |
| Fastener kit (secondary) | 5305-01-GRN-0002 | GRP-FST-002 | NAS5161U Ti screws, access panels, cold-rated | 1 kit | 20 kits | $2,800 | $56,000 | 4 wks | StandardAero |

Subtotal Airframe and Structure: $25,872,900 USD

### B. Propulsion System (RM16 / F414-GE-39E)

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Complete engine (F414-GE-39E) | 2840-01-GRN-0100 | GRP-ENG-001 | Volvo RM16 / GE F414-GE-39E, 98 kN class, Arctic software | 1 | 10 | $4,850,000 | $48,500,000 | 26 wks | GE Aerospace |
| Engine FADEC unit | 5998-01-GRN-0101 | GRP-FAD-001 | Triple-redundant, Arctic Ver 4.2.1-AR, distortion limiting | 1 | 8 | $285,000 | $2,280,000 | 14 wks | GE Aerospace |
| Fuel pump assembly | 2910-01-GRN-0102 | GRP-FP-001 | High-pressure gear pump, JP-8 compatible, cold-rated | 1 | 8 | $42,000 | $336,000 | 10 wks | GE Aerospace |
| Fuel control unit | 2910-01-GRN-0103 | GRP-FCU-001 | Hydromechanical, FADEC-scheduled, Arctic compensation map | 1 | 6 | $125,000 | $750,000 | 12 wks | GE Aerospace |
| Oil pump / scavenge pump | 2910-01-GRN-0104 | GRP-OP-001 | With cold-start pre-lube electric motor, 28V DC | 1 | 8 | $38,500 | $308,000 | 10 wks | GE Aerospace |
| Oil tank cartridge heater | 2910-01-GRN-0105 | GRP-OH-001 | 2 kW, -20 deg C activation | 1 | 8 | $18,500 | $148,000 | 8 wks | GE Aerospace |
| Fuel-to-oil heat exchanger | 2940-01-GRN-0106 | GRP-FOHE-001 | Plate-fin counterflow, 85 kW capacity | 1 | 8 | $32,000 | $256,000 | 10 wks | GE Aerospace |
| Ignition exciter | 2925-01-GRN-0107 | GRP-IGN-001 | Capacitor discharge, 25 kV, Arctic spark energy | 1 | 8 | $15,500 | $124,000 | 8 wks | GE Aerospace |
| Igniter plug (each) | 2925-01-GRN-0108 | GRP-IGN-002 | Platinum-iridium electrode, extended life | 2 | 16 | $1,250 | $20,000 | 6 wks | GE Aerospace |
| Starter/generator (Honeywell GTC36-280) | 2925-01-GRN-0109 | GRP-SG-001 | 60 kVA, modified Arctic start logic | 1 | 8 | $185,000 | $1,480,000 | 14 wks | Honeywell |
| Compressor blades (stages 1-4) | 2840-01-GRN-0110 | GRP-CBL-001 | Ti-matrix composite, cryo-rated | 1 set | 6 | $185,000 | $1,110,000 | 18 wks | GE Aerospace |
| Compressor blades (stages 5-9) | 2840-01-GRN-0111 | GRP-CBL-002 | Ti-6Al-4V, standard | 1 set | 6 | $145,000 | $870,000 | 18 wks | GE Aerospace |
| Turbine blades (HPT, single-crystal) | 2840-01-GRN-0112 | GRP-TBL-001 | CMSX-4 single-crystal, TBC coated | 1 set | 6 | $285,000 | $1,710,000 | 20 wks | GE Aerospace |
| Turbine blades (LPT) | 2840-01-GRN-0113 | GRP-TBL-002 | Inconel 718, standard | 1 set | 6 | $165,000 | $990,000 | 18 wks | GE Aerospace |
| Combustor liner | 2840-01-GRN-0114 | GRP-CMB-001 | Film-cooled, CMC insert segments | 1 | 6 | $125,000 | $750,000 | 14 wks | GE Aerospace |
| Engine bearings (ceramic hybrid) | 3110-01-GRN-0115 | GRP-BRG-001 | Main + thrust, Si3N4 hybrid, extended life | 1 set | 8 | $48,500 | $388,000 | 12 wks | SKF Aerospace |
| Engine seals (FFKM Kalrez 7075) | 5330-01-GRN-0116 | GRP-SEAL-002 | Fuel system, -55 deg C rated, 5-yr calendar life | 1 set | 12 | $8,500 | $102,000 | 6 wks | DuPont |
| Inlet guide vanes (set) | 2840-01-GRN-0117 | GRP-IGV-001 | Stages 1-3, Ti-6Al-4V, Arctic profile | 1 set | 6 | $95,000 | $570,000 | 14 wks | GE Aerospace |
| Transient bleed valves | 2840-01-GRN-0118 | GRP-TBV-001 | Arctic scheduling, FADEC-controlled | 4 | 12 | $18,500 | $222,000 | 10 wks | GE Aerospace |
| IRIS-M2 mixer nozzle assembly | 1560-01-GRN-0150 | GRP-IRIS-001 | 12 swept tabs, 35 deg deployment, CMC topcoat | 1 | 6 | $485,000 | $2,910,000 | 20 wks | Saab |
| IRIS-M2 nozzle actuator (each tab) | 1560-01-GRN-0151 | GRP-IRIS-002 | Hydraulic, 10,000 hr MTBF | 12 | 18 | $28,500 | $513,000 | 14 wks | Saab |
| IRIS-M2 nozzle controller | 5998-01-GRN-0152 | GRP-IRIS-003 | FADEC-integrated, tab synchronization | 1 | 6 | $125,000 | $750,000 | 12 wks | Saab |
| CMC nozzle topcoat kit | 1560-01-GRN-0153 | GRP-CMC-001 | High-emissivity 0.92, 1100 deg C continuous | 1 kit | 8 kits | $68,500 | $548,000 | 10 wks | Saab |
| SELCOAT-AR1 low-emissivity coating kit | 1560-01-GRN-0154 | GRP-SEL-001 | Alumina nanoparticle, silicone binder, 0.3 mm, epsilon 0.35 | 1 kit | 10 kits | $42,000 | $420,000 | 8 wks | Saab |

Subtotal Propulsion System: $66,165,000 USD

### C. Inlet System (Polar-Optimized)

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Retractable FOD screen assembly | 1560-01-GRN-0200 | GRP-FOD-001 | Ti mesh 0.8 mm wire, 3.2 mm aperture, scissor-frame, 72% open area | 1 | 8 | $85,000 | $680,000 | 16 wks | Saab |
| FOD screen actuator | 1560-01-GRN-0201 | GRP-FOD-002 | Hydraulic, 2.5 sec deploy/retract | 1 | 8 | $28,500 | $228,000 | 12 wks | Saab |
| FOD screen controller | 5998-01-GRN-0202 | GRP-FOD-003 | FADEC-integrated, auto-deploy on ground | 1 | 6 | $18,500 | $111,000 | 10 wks | Saab |
| Flush static pressure tapping (Kulite XTL-190 mod) | 1560-01-GRN-0203 | GRP-KUL-001 | 3 o'clock / 9 o'clock inlet throat, distortion monitoring | 2 | 10 | $12,500 | $125,000 | 8 wks | Kulite/Saab |
| Inlet lip CNT heating zone modules | 1560-01-GRN-0204 | GRP-CNT-I2 | 6 independently controlled zones, 2.4 kW total | 6 | 12 | $18,500 | $222,000 | 14 wks | Saab |
| Inlet anti-ice controller | 5998-01-GRN-0205 | GRP-IAC-001 | Zone sequencing, ice sensor integration | 1 | 6 | $24,500 | $147,000 | 10 wks | Saab |

Subtotal Inlet System: $1,513,000 USD

### D. Avionics and Flight Control

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Mission computer | 5998-01-GRN-0300 | GRP-MC-001 | Open architecture, dual Nvidia Jetson AGX Orin, 550 TOPS, drone control capable | 1 | 8 | $285,000 | $2,280,000 | 12 wks | Saab/Nvidia |
| Flight control computer | 5998-01-GRN-0301 | GRP-FCC-001 | Quad-redundant, dissimilar (PPC+ARM), DO-178C | 1 | 8 | $385,000 | $3,080,000 | 14 wks | Saab |
| INS/GPS unit (LN-251) | 5998-01-GRN-0302 | GRP-INS-001 | Northrop Grumman, tactical-grade, 0.8 nmi/hr drift | 1 | 8 | $485,000 | $3,880,000 | 16 wks | Northrop Grumman |
| Multi-constellation NAV receiver (NAV-2025-MC) | 5998-01-GRN-0303 | GRP-NAV-001 | GPS/Galileo/GLONASS/BeiDou, anti-jam, 2.5 m CEP | 1 | 8 | $485,000 | $3,880,000 | 16 wks | Saab |
| 7-element CRPA anti-jam antenna | 5985-01-GRN-0304 | GRP-CRPA-001 | Dorsal spine, 30 dB null-steering, 200 ms recomputation | 1 | 8 | $285,000 | $2,280,000 | 14 wks | Saab |
| Celestial navigation system (AST-2025) | 5998-01-GRN-0305 | GRP-AST-001 | Daytime star tracker, 512x512 InGaAs, sapphire window | 1 | 6 | $185,000 | $1,110,000 | 12 wks | Saab |
| Air data module | 5998-01-GRN-0306 | GRP-ADM-001 | 5-hole probe, heated, -55 deg C rated | 1 | 8 | $42,000 | $336,000 | 10 wks | Saab |
| Rate gyro assembly | 5998-01-GRN-0307 | GRP-GYRO-001 | MEMS tri-axial, 200 Hz, -55 deg C rated | 1 | 6 | $28,500 | $171,000 | 8 wks | Saab |
| Accelerometer assembly | 5998-01-GRN-0308 | GRP-ACC-001 | Piezoelectric tri-axial, -55 deg C rated | 1 | 6 | $24,500 | $147,000 | 8 wks | Saab |
| Servo control valve | 4810-01-GRN-0309 | GRP-SCV-001 | Hydraulic, 4,000 psi, 5-micron filter | 8 | 16 | $12,500 | $200,000 | 8 wks | Saab |
| Electrohydrostatic actuator (EHA) | 5998-01-GRN-0310 | GRP-EHA-001 | 18,000 hr MTBF, cold-rated hydraulic fluid | 8 | 14 | $48,500 | $679,000 | 12 wks | Saab |
| MIL-STD-1553B data bus coupler | 5998-01-GRN-0311 | GRP-1553-001 | Dual-redundant, transformer isolated | 4 | 10 | $8,500 | $85,000 | 6 wks | Saab |
| ARINC 429 data bus coupler | 5998-01-GRN-0312 | GRP-ARINC-001 | 4-channel, 100 kbaud | 4 | 10 | $6,800 | $68,000 | 6 wks | Saab |
| Power distribution unit | 5998-01-GRN-0313 | GRP-PDU-001 | 270V DC / 115V AC 400 Hz, solid-state contactors | 1 | 8 | $125,000 | $1,000,000 | 10 wks | Saab |

Subtotal Avionics and Flight Control: $19,526,000 USD

### E. Sensors (Arctic-Optimized)

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Raven ES-05 AESA radar (antenna + processor) | 5895-01-GRN-0400 | GRP-RDR-001 | Roll-repositionable, 1200 T/R modules, Arctic firmware RAVEN-ARCTIC-v3.1 | 1 | 6 | $2,850,000 | $17,100,000 | 24 wks | Leonardo |
| Raven radar power supply | 5998-01-GRN-0401 | GRP-RDR-002 | Liquid-cooled, 15 kW peak | 1 | 6 | $285,000 | $1,710,000 | 14 wks | Leonardo |
| Skyward-G IRST | 5855-01-GRN-0402 | GRP-IRST-001 | Arctic cold-sky contrast enhancement, auroral clutter map | 1 | 6 | $1,850,000 | $11,100,000 | 22 wks | Leonardo/Selex |
| Internal FLIR system | 5855-01-GRN-0403 | GRP-FLIR-001 | Auroral clutter suppression, 1-3 um band filtering | 1 | 6 | $985,000 | $5,910,000 | 20 wks | Leonardo |
| ESM suite (APM) | 5996-01-GRN-0404 | GRP-ESM-001 | Arctic Propagation Model, 0.5-40 GHz, -80 dBm | 1 | 6 | $1,250,000 | $7,500,000 | 20 wks | Saab |
| ESM antenna (conformal, each) | 5996-01-GRN-0405 | GRP-ESM-002 | Wideband spiral, 4 per aircraft | 4 | 12 | $42,000 | $504,000 | 12 wks | Saab |
| FLMWR-2025 (94 GHz MMW radar) | 5895-01-GRN-0406 | GRP-FLMWR-001 | Terrain mapping, wire/obstacle detection, 1 deg beamwidth | 1 | 6 | $685,000 | $4,110,000 | 18 wks | Saab |
| Radar altimeter | 5985-01-GRN-0407 | GRP-ALT-001 | 0-2,500 ft AGL, plus/minus 2 ft accuracy | 1 | 6 | $32,500 | $195,000 | 10 wks | Saab |
| Vision-aided navigation cameras | 5855-01-GRN-0408 | GRP-VNAV-001 | Downward-looking stereo pair, DTED Level 3 correlation | 2 | 8 | $48,500 | $388,000 | 10 wks | Saab |
| Ice detection sensor (supplemental) | 1560-01-GRN-0409 | GRP-ICE-002 | Wingtip-mounted, capacitive, -55 deg C rated | 2 | 8 | $8,500 | $68,000 | 6 wks | Saab |

Subtotal Sensors: $48,585,000 USD

### F. Communications and Datalink

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TTNT datalink radio | 5820-01-GRN-0500 | GRP-TTNT-001 | MANET waveform, drone control up to 4 simultaneously, 10 Mbps | 1 | 8 | $185,000 | $1,480,000 | 14 wks | ViaSat/DRS |
| TTNT antenna (conformal phased array) | 5820-01-GRN-0501 | GRP-TTNT-002 | 16-element, dorsal + ventral | 2 | 10 | $42,000 | $420,000 | 10 wks | ViaSat/DRS |
| Link 16 terminal (MIDS-JTRS) | 5820-01-GRN-0502 | GRP-L16-001 | Full participant, 4-slot | 1 | 6 | $285,000 | $1,710,000 | 16 wks | ViaSat |
| Link 22 terminal | 5820-01-GRN-0503 | GRP-L22-001 | NATO improved link | 1 | 6 | $185,000 | $1,110,000 | 14 wks | Saab |
| MADL-compatible gateway module | 5820-01-GRN-0504 | GRP-MADL-001 | F-35 interoperability bridge | 1 | 6 | $325,000 | $1,950,000 | 16 wks | Saab |
| SATCOM terminal (Iridium Secure + Ku) | 5820-01-GRN-0505 | GRP-SAT-001 | BLOS comms, 2.4 kbps L-band + 1 Mbps Ku-band | 1 | 6 | $485,000 | $2,910,000 | 16 wks | Iridium/Thales |
| Encryption module (AES-256 + QR) | 5810-01-GRN-0506 | GRP-ENC-001 | Quantum-resistant CRYSTALS-Kyber, NSA Type-1 | 1 | 8 | $125,000 | $1,000,000 | 12 wks | General Dynamics |
| Datalink processor | 5998-01-GRN-0507 | GRP-DLP-001 | Packet routing, waveform management, network sync | 1 | 6 | $85,000 | $510,000 | 10 wks | Saab |
| Secure voice radio (UHF/VHF) | 5820-01-GRN-0508 | GRP-VOICE-001 | Have Quick II / SINCGARS compatible | 2 | 10 | $65,000 | $650,000 | 10 wks | General Dynamics |

Subtotal Communications and Datalink: $11,740,000 USD

### G. Stores and Carriage (Arctic Augmented)

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LO pylon (PLN-LO-2025) | 1560-01-GRN-0600 | GRP-LOP-001 | IM7/8552 composite, faceted, CNT de-ice, -32 dBsm, SAR-10 twin-rail | 4 | 12 | $285,000 | $3,420,000 | 18 wks | Saab |
| LO pylon de-ice controller | 5998-01-GRN-0601 | GRP-PDC-LO | 200W Anti-Ice / 600W De-Ice per pylon, sequenced | 4 | 10 | $42,000 | $420,000 | 12 wks | Saab |
| SAR-10 twin-rail ejector mechanism | 1560-01-GRN-0602 | GRP-SAR10-001 | MIL-STD-1760E interface, 280 mm throw | 4 | 10 | $85,000 | $850,000 | 12 wks | Saab |
| Conformal Fuel Tank (CFT) | 1560-01-GRN-0603 | GRP-CFT-001 | 1,350L, carbon fiber, CNT de-ice, jettison capable | 2 | 8 | $380,000 | $3,040,000 | 16 wks | Saab |
| CFT attachment hardware / jettison system | 1560-01-GRN-0604 | GRP-CFT-002 | Pyrotechnic bolt cutters, 4-point, Mach 1.2/6g limit | 2 sets | 8 sets | $125,000 | $1,000,000 | 12 wks | Saab |
| SIWP-39-AR weapons pod | 1560-01-GRN-0605 | GRP-SIWP-001 | 4x Meteor, insulated cavity, CNT heating, 0.4s door jettison | 1 | 6 | $1,200,000 | $7,200,000 | 22 wks | Saab |
| SIWP-39 door actuator | 1560-01-GRN-0606 | GRP-SIWP-002 | Pneumatic, 0.4 sec open, redundant | 2 | 8 | $85,000 | $680,000 | 14 wks | Saab |
| SIWP-39 cavity heating system | 1560-01-GRN-0607 | GRP-SIWP-003 | 400W total, -15 deg C activation, 90-sec missile ready | 1 | 6 | $68,500 | $411,000 | 10 wks | Saab |
| Standard weapons pylon (non-LO) | 1560-01-GRN-0608 | GRP-STD-001 | Stations 2/8/9, Al 7075, Mk14 derivative | 4 | 8 | $42,000 | $336,000 | 10 wks | Saab |
| MIL-STD-1760E stores interface unit | 5998-01-GRN-0609 | GRP-1760-001 | Aircraft-store electrical / data interface | 6 | 10 | $18,500 | $185,000 | 8 wks | Saab |

Subtotal Stores and Carriage: $17,542,000 USD

### H. Electrical and Environmental Systems

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Starter/generator (60 kVA) | 2925-01-GRN-0700 | GRP-SG-002 | Brushless, 270V DC / 115V AC 400 Hz, -55 deg C rated | 1 | 8 | $285,000 | $2,280,000 | 14 wks | Honeywell |
| Lithium-ion battery (EaglePicher) | 6140-01-GRN-0701 | GRP-BAT-001 | 24V, 36 Ah, extreme low-temperature, 30-min emergency | 1 | 10 | $48,500 | $485,000 | 10 wks | EaglePicher |
| Ram Air Turbine (RAT) | 2915-01-GRN-0702 | GRP-RAT-001 | Deployable, 15 kW at M0.5+, automatic deployment | 1 | 6 | $185,000 | $1,110,000 | 14 wks | Saab |
| Power distribution bus bars | 5998-01-GRN-0703 | GRP-PDB-001 | Copper bus, solid-state contactors, 270V DC | 1 set | 8 sets | $68,500 | $548,000 | 10 wks | Saab |
| Environmental control system (ECS) | 4310-01-GRN-0704 | GRP-ECS-001 | Avionics cooling + pilot environment, dual-loop | 1 | 6 | $485,000 | $2,910,000 | 16 wks | Saab |
| ECS heat exchanger (primary) | 4310-01-GRN-0705 | GRP-ECS-002 | Fuel-to-coolant, 45 kW capacity | 1 | 8 | $125,000 | $1,000,000 | 12 wks | Saab |
| ECS heat exchanger (secondary) | 4310-01-GRN-0706 | GRP-ECS-003 | Ram air, 25 kW capacity | 1 | 8 | $85,000 | $680,000 | 12 wks | Saab |
| Cooling loop pump | 4310-01-GRN-0707 | GRP-PUMP-001 | Ethylene glycol/water, 8 L/min, -60 deg C pour point | 2 | 10 | $42,000 | $420,000 | 8 wks | Saab |
| Nitrogen inflation system | 4310-01-GRN-0708 | GRP-N2-001 | Onboard, tire pressure adjustment, 2,000 psi reservoir | 1 | 6 | $68,500 | $411,000 | 10 wks | Saab |

Subtotal Electrical and Environmental: $9,844,000 USD

### I. Arctic Survival Equipment (Pilot)

| Item | NSN (Est.) | Part Number | Description | Qty/AC | Spares Qty | Unit Cost | Total Cost | Lead Time | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Integrated arctic survival suit (SAS-2025-AR) | 8415-01-GRN-0800 | GRP-SUIT-001 | G-suit + survival vest + anti-exposure, -40 deg C rated, 4.2 kg | 1 | 60 | $12,500 | $750,000 | 8 wks | Saab |
| Helmet with NVG mount (HGU-55/P mod) | 8415-01-GRN-0801 | GRP-HELM-001 | Cold-weather liner, 1.8 kg, ANVIS-compatible | 1 | 60 | $18,500 | $1,110,000 | 8 wks | Gentex |
| Personal Locator Beacon (PLB) | 5820-01-GRN-0802 | GRP-PLB-001 | 406 MHz COSPAS-SARSAT, 121.5 MHz homing, -55 deg C, 48-hr battery | 1 | 60 | $2,850 | $171,000 | 6 wks | ACR Electronics |
| Satellite messenger (Iridium SBD) | 5820-01-GRN-0803 | GRP-SAT-002 | 10-min position tx, -55 deg C rated | 1 | 60 | $1,850 | $111,000 | 6 wks | DeLorme/Garmin |
| Snow shelter kit | 8345-01-GRN-0804 | GRP-SHL-001 | Carbon fiber poles + silnylon tarp | 1 | 60 | $285 | $17,100 | 4 wks | Outdoor Research |
| Fire starting kit | 4240-01-GRN-0805 | GRP-FIRE-001 | Ferrocerium rod + tinder, 50+ strikes | 1 | 60 | $45 | $2,700 | 4 wks | Survival Resources |
| Ration pack (24-hr) | 8975-01-GRN-0806 | GRP-RAT-001 | 5,200 kJ, no-cook, vacuum sealed | 1 | 120 | $85 | $10,200 | 4 wks | Outpost Meals |
| Insulated survival raft | 4220-01-GRN-0807 | GRP-RAFT-001 | 2-person, snow/water, 2.1 kg | 1 | 60 | $485 | $29,100 | 6 wks | Survival Resources |
| Cold-weather gloves | 8415-01-GRN-0808 | GRP-GLV-001 | Dexterity to -45 deg C, waterproof-breathable | 1 pair | 60 pairs | $185 | $11,100 | 4 wks | Outdoor Research |
| Cold-weather boots | 8430-01-GRN-0809 | GRP-Boot-001 | Insulated, -55 deg C rated, aircraft pedal compatible | 1 pair | 60 pairs | $285 | $17,100 | 4 wks | Baffin |

Subtotal Arctic Survival Equipment: $2,229,300 USD

### J. Consumables (Per Sortie / Per Flight Hour)

Consumable quantities are calculated for the 30-day high-intensity campaign at 96 sorties per day (48 aircraft x 2.0 sorties/day). Average sortie duration: 1.75 flight hours. Total campaign flight hours: 5,040 FH.

| Consumable | Unit | Consumption Rate | 30-Day Campaign Total | Unit Cost | 30-Day Total Cost | Annual Cost | 20-Year Cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| JP-8 fuel | kg | 3,200 kg/sortie | 9,216,000 kg | $0.90/kg | $8,294,400 | $100,800,000 | $2,016,000,000 |
| Hydraulic fluid (MIL-PRF-83282) | liters | 0.25 L/FH | 1,260 L | $45.00/L | $56,700 | $688,500 | $13,770,000 |
| Lubricating oil (MIL-PRF-7808L Gr 3) | liters | 0.12 L/FH | 605 L | $32.50/L | $19,663 | $238,738 | $4,774,750 |
| Grease (MIL-G-81322) | grams | 8 g/sortie | 23,040 g | $0.15/g | $3,456 | $41,963 | $839,250 |
| Nitrogen (aviation grade) | L STP | 1.0 L/sortie | 2,880 L | $0.10/L | $288 | $3,498 | $69,950 |
| Chaff cartridges | each | 12/sortie | 34,560 | $195/each | $6,739,200 | $8,179,200 | $163,584,000 |
| Flare cartridges | each | 6/sortie | 17,280 | $255/each | $4,406,400 | $5,348,400 | $106,968,000 |
| Towed decoy (TRD-2025) | each | 0.15/sortie | 432 | $28,500/each | $12,312,000 | $14,946,000 | $298,920,000 |
| De-icing fluid (Type IV) | liters | 18 L/sortie | 51,840 L | $12.50/L | $648,000 | $7,867,500 | $157,350,000 |
| CS-RAM hydrophobic topcoat | kit | 0.002/sortie | 6 kits | $12,000/kit | $72,000 | $874,800 | $17,496,000 |
| LO pylon sacrificial topcoat | kit | 0.001/sortie | 3 kits | $8,500/kit | $25,500 | $309,825 | $6,196,500 |
| Oxygen (aviator's breather) | liters | 8 L/sortie | 23,040 L | $0.18/L | $4,147 | $50,353 | $1,007,050 |

## 2.3 Attrition Reserve Airframes

Twelve (12) attrition reserve airframes are procured as complete flyable aircraft with full Arctic Augmentation kits installed, representing 25% of the operational fleet of 48. This reserve is sized to sustain a 30-day high-intensity campaign at the expected loss rate of <1% per sortie.

Cost: 12 x $89.85M = $1,078.2M USD (included in total airframe procurement).

Storage: Attrition reserve airframes are preserved in flyable storage condition at the Mirabel depot facility. Each aircraft is stored with engine preservation (desiccant bags, corrosion inhibitor, sealed intakes/exhausts), fuel system purged with nitrogen, avionics stored in climate-controlled shelter (15 deg C, 45% RH), composites under UV protective covers with monthly inspection, CS-RAM tiles with protective film and quarterly reflectometry check, and rotation through training pipeline every 6 months to verify systems integrity.

Surge Production Capacity: In the event attrition exceeds the 12-airframe reserve, Saab can deliver replacement aircraft at a rate of 2 per month (Lot 4+ tooling), with first delivery 16 weeks from order.

# Part III: Ground Support Equipment (GSE)

Ground Support Equipment is sized for four Main Operating Bases (MOBs): CFB Cold Lake (AB), CFB Bagotville (QC), CFB Goose Bay (NL), and Thule/Pituffik (GL). Each MOB supports 12 operational Arctic Gripens. All GSE is rated for -55 deg C Arctic operation unless otherwise specified.

## 3.1 Aircraft Handling

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Aircraft tow bar (nose gear) | Heated grips, -55 deg C alloy, 4.2 m length, 12-ton capacity | 4 | 16 | $3,200 | $51,200 |
| Wheel chocks (Arctic) | Rubber composite, -55 deg C rated, 12 per set, ice screws | 10 sets | 40 sets | $520/set | $20,800 |
| Tie-down kit (Arctic wind) | Rated to 150 kt gusts, permafrost anchors, 4-point | 12 | 48 | $2,400 | $115,200 |
| LG safety pins / covers | Nose + main + nosewheel steering, red anodized Ti | 16 | 64 | $385 | $24,640 |
| Engine inlet blanks | Insulated CMC, -55 deg C, quick-fit with carry bag | 12 | 48 | $850 | $40,800 |
| Exhaust cover (insulated) | CMC blanket, -55 deg C, quick-fit | 12 | 48 | $650 | $31,200 |
| Aircraft jack (hydraulic) | 20-ton capacity, -55 deg C hydraulic fluid, heated pump | 6 | 24 | $28,500 | $684,000 |
| Maintenance stands (adjustable) | Heated platform, composite-safe, 4.5 m reach | 10 | 40 | $12,500 | $500,000 |
| FOD walk kit | Magnetic sweeper, debris bags, Arctic-rated gloves | 4 | 16 | $1,850 | $29,600 |

## 3.2 Refueling and Servicing

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Single-point refueling truck | JP-8, 15,000 L, heated, -55 deg C rated, filtration | 3 | 12 | $385,000 | $4,620,000 |
| Fuel filtration unit | Water separation, 5-micron absolute, heated | 3 | 12 | $52,000 | $624,000 |
| Fuel sampling kit | Contamination detection, cold-rated, lab-in-a-box | 6 | 24 | $4,800 | $115,200 |
| Oil servicing cart (heated) | MIL-PRF-7808L Grade 3, 200 L capacity, -55 deg C | 3 | 12 | $24,500 | $294,000 |
| Hydraulic fluid cart (heated) | MIL-PRF-83282, 100 L, -55 deg C rated | 3 | 12 | $28,500 | $342,000 |
| Nitrogen servicing cart | Aviation grade, heated regulator, -55 deg C | 3 | 12 | $16,500 | $198,000 |
| Grease dispensing equipment | Heated reservoir, MIL-G-81322, -40 deg C rated | 6 | 24 | $5,800 | $139,200 |

## 3.3 Weapons and Payload Handling

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Weapons loading cart (hydraulic) | MIL-STD-1760E compatible, 2,000 kg lift | 3 | 12 | $125,000 | $1,500,000 |
| SIWP-39 handling equipment | Pod transport / loading, heated, contamination-free | 2 | 8 | $185,000 | $1,480,000 |
| CFT handling equipment | Transport / jettison recovery, heated cradle | 2 | 8 | $145,000 | $1,160,000 |
| Hoist assembly (heavy stores) | 2,000 kg capacity, hydraulic | 2 | 8 | $48,500 | $388,000 |
| Munitions storage container | Temperature-controlled, -55 to +60 deg C, blast-rated | 20 | 80 | $12,500 | $1,000,000 |
| Chaff/flare reload cart | Heated shelter, rapid reload, 500-cart capacity | 3 | 12 | $28,500 | $342,000 |
| Meteor missile handling trolley | Climate-controlled transport, 4-missile capacity | 2 | 8 | $185,000 | $1,480,000 |

## 3.4 Power and Starting

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Ground Power Unit (GPU) | 270V DC / 115V AC 400 Hz, 90 kVA, -55 deg C | 6 | 24 | $125,000 | $3,000,000 |
| Battery charging / test unit | Li-ion, 36 Ah, diagnostic, conditioned storage | 6 | 24 | $18,500 | $444,000 |
| Engine starting cart (with pre-heat) | Honeywell GTC36-280 ground rig, -55 deg C rated | 3 | 12 | $85,000 | $1,020,000 |
| External power cables | 100 ft, -55 deg C rated insulation, 270V DC | 12 | 48 | $2,400 | $115,200 |
| APU pre-heat cart | Forced air, 50,000 BTU, -55 deg C rated | 3 | 12 | $42,000 | $504,000 |

## 3.5 Environmental and De-icing

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Heated aircraft shelter | Rigid, 25x20 m, -55 deg C, diesel heater, 48-hr fuel | 6 | 24 | $485,000 | $11,640,000 |
| Portable aircraft shelter | Deployable, 15x12 m, -55 deg C, diesel heater | 4 | 16 | $285,000 | $4,560,000 |
| Aircraft heater (forced air) | 150,000 BTU, -55 deg C rated, ducted | 6 | 24 | $52,000 | $1,248,000 |
| De-icing vehicle | Type IV fluid, heated, 5,000 L capacity, boom reach | 3 | 12 | $285,000 | $3,420,000 |
| Ice detection / removal kit | IR thermometer, heated scrapers, heated pads | 6 | 24 | $4,200 | $100,800 |
| Avionics bay purge unit | Dry air, heated, -55 deg C dewpoint, 50 CFM | 3 | 12 | $24,500 | $294,000 |
| Condensation management kit | Desiccant blowers, humidity monitors, heated shelters | 4 | 16 | $12,500 | $200,000 |

## 3.6 Maintenance and Inspection

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Composite repair kit | Vacuum bagging, heat blankets, OOA curing, -55 deg C | 6 | 24 | $42,000 | $1,008,000 |
| Ultrasonic NDI system | C-scan capable, composite + metal, portable | 2 | 8 | $125,000 | $1,000,000 |
| Digital radiography unit | Portable X-ray, composite/RAM/structural inspection | 2 | 8 | $185,000 | $1,480,000 |
| CS-RAM bonding kit | Heated application, Class 7 field tent, adhesive film | 6 | 24 | $18,500 | $444,000 |
| CS-RAM test kit | Reflectometry, contact angle, adhesion spot-check | 3 | 12 | $42,000 | $504,000 |
| CNT de-ice test set | Resistance measurement, zone isolation, power verification | 3 | 12 | $68,500 | $822,000 |
| Torque wrench set (calibrated) | -55 deg C rated, 5-500 Nm, certified monthly | 6 | 24 | $8,500 | $204,000 |
| Specialized tool kit | Composite-safe, carbon fiber tools, heated chest | 6 | 24 | $18,500 | $444,000 |
| AESA radar test set | Raven ES-05 calibration, pattern verification | 2 | 8 | $485,000 | $3,880,000 |
| IRST/FLIR calibration equipment | Blackbody source, collimator, -55 deg C chamber | 2 | 8 | $285,000 | $2,280,000 |
| FADEC diagnostic rig | GE Aerospace authorized, ground test, data logging | 2 | 8 | $385,000 | $3,080,000 |
| Maintenance work platforms | Adjustable, heated, 2-person, 5 m reach | 10 | 40 | $12,500 | $500,000 |
| LED lighting towers | Portable, 360 deg, -55 deg C rated battery | 6 | 24 | $5,800 | $139,200 |

## 3.7 Communications and Mission Planning

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Ground Control Station (GCS) | Deployable, ruggedized, TTNT, drone control, -40 deg C | 2 | 8 | $685,000 | $5,480,000 |
| Mission planning workstation | Software + hardware, threat analysis, classified network | 6 | 16 | $85,000 | $1,360,000 |
| TTNT ground antenna (LOS) | Phased array, 200 nm range, -55 deg C rated | 2 | 8 | $185,000 | $1,480,000 |
| Secure communications suite | Encrypted voice/data, STU-V compatible, -55 deg C | 4 | 16 | $42,000 | $672,000 |
| Briefing / debriefing station | Classified processing, video replay, mission analysis | 2 | 8 | $125,000 | $1,000,000 |

## 3.8 Arctic-Specific GSE

| Item | Description | Qty per MOB | Total Qty (4 MOBs) | Unit Cost (USD) | Total Cost (USD) |
| --- | --- | --- | --- | --- | --- |
| Heated tool chest | -10 deg C maintained, 500-piece, carbon fiber tools | 6 | 24 | $8,500 | $204,000 |
| Portable crew shelter | Heated rest area, -55 deg C rated, 12-person | 4 | 16 | $185,000 | $2,960,000 |
| Snow removal equipment | Plow + blower, aircraft-compatible, -55 deg C | 2 | 8 | $285,000 | $2,280,000 |
| Runway friction tester | Continuous measurement, ice detection, real-time reporting | 1 | 4 | $125,000 | $500,000 |
| Cold-weather crew facilities | Heated rest areas, changing rooms, drying room, -55 deg C | 1 set | 4 sets | $485,000 | $1,940,000 |
| Emergency aircraft heater | Rapid deployment, 200,000 BTU, diesel, 24-hr autonomy | 2 | 8 | $68,500 | $548,000 |

## GSE Total Cost Summary

| Category | Total Cost (USD) |
| --- | --- |
| 3.1 Aircraft Handling | $1,587,440 |
| 3.2 Refueling and Servicing | $5,833,200 |
| 3.3 Weapons and Payload Handling | $$7,250,000 |
| 3.4 Power and Starting | $5,083,200 |
| 3.5 Environmental and De-icing | $21,462,800 |
| 3.6 Maintenance and Inspection | $16,185,200 |
| 3.7 Communications and Mission Planning | $9,992,000 |
| 3.8 Arctic-Specific GSE | $8,432,000 |
| TOTAL GSE | $75,825,840 |

# Part IV: Training Systems

## 4.1 Training Philosophy

The Arctic Gripen training program is comprehensive and reflects the manned fighter's complexity and 20-year service life. Training covers four distinct domains: pilot conversion (Gripen-type qualification), Arctic operations (cold-weather procedures, survival), MUM-T coordination (Gripen-drone integration tactics), and maintenance (airframe, engine, Arctic-unique systems).

Initial training produces qualified Gripen pilots, drone operators, maintainers, and mission planners. Recurrent training ensures proficiency maintenance and currency. Arctic survival training is mandatory for all pilots. The training pipeline integrates with existing RCAF training where possible while establishing new capability for Arctic-unique systems.

## 4.2 Training Equipment

| Item | Description | Qty | Unit Cost (USD) | Total Cost (USD) | Supplier |
| --- | --- | --- | --- | --- | --- |
| Full-mission simulator (FMS) | High-fidelity Gripen + drone integration, 280 deg dome, 6-DOF motion | 2 | $28,500,000 | $57,000,000 | CAE |
| Arctic procedures trainer | Cold-weather start, survival, emergency procedures, -55 deg C chamber | 2 | $4,200,000 | $8,400,000 | CAE |
| Maintenance training devices | Physical airframe section, engine cutaway, avionics rack, CS-RAM demo | 6 | $685,000 | $4,110,000 | CAE/Saab |
| Mission planning trainer | Software-based, threat library, Gripen-drone coordination sandbox | 6 | $185,000 | $1,110,000 | CAE |
| e-Learning modules | CBT for all Gripen systems, Arctic-specific, 400+ hours | 1 system | $1,250,000 | $1,250,000 | CAE |
| Arctic survival training facility | Cold chamber (-55 deg C), survival equipment, field exercise area | 1 | $4,800,000 | $4,800,000 | CAE |
| Gripen conversion simulator | Flight procedures, weapons, emergency, Link-16 integration | 2 | $12,500,000 | $25,000,000 | CAE |
| MUM-T coordination trainer | Gripen + Sprinter + Striker integration, tactical scenarios | 2 | $3,850,000 | $7,700,000 | CAE |
| CS-RAM application trainer | Cleanroom simulation, spray technique, cure monitoring | 2 | $285,000 | $570,000 | Saab |
| Classroom / conference facilities | 40-seat, VTC, classified processing, 4 rooms per MOB | 16 rooms | $385,000 | $6,160,000 | [Vendor consult] |

## 4.3 Training Personnel Requirements

| Role | Qty | Source | Training Duration | Annual Salary (USD) |
| --- | --- | --- | --- | --- |
| Instructor Pilot (Gripen) | 24 | RCAF | 26-week IP course | $135,000 |
| Instructor Pilot (Arctic ops) | 8 | RCAF | 12-week Arctic IP course | $135,000 |
| Simulator operator / maintainer | 8 | RCAF/contractor | 6-week qual | $95,000 |
| Training administrator | 6 | RCAF/contractor | 4-week orientation | $78,000 |
| Curriculum developer | 6 | CAE contractor | 6-month development | $105,000 |
| Arctic survival instructor | 8 | RCAF | 8-week specialized course | $115,000 |

Total initial training cohort: 48 Gripen pilots (conversion + Arctic), 24 drone operators, 16 mission planners, 96 maintainers, 24 ordnance specialists, 24 CS-RAM specialists. All personnel complete Arctic familiarization at Cold Lake prior to operational assignment.

# Part V: Weapons and Munitions Stockpile

## 5.1 Weapons Procurement Strategy

The Arctic Gripen carries weapons via standard pylons, LO pylons, CFT-integrated stations, and the SIWP-39 pod. Peacetime inventory is sufficient for 30 days of training and patrol operations. Surge inventory for a 30-day campaign supports maximum-rate consumption at 96 sorties per day. Replacement post-campaign resupply is within 60 days.

The Gripen's primary air-to-air armament is the MBDA Meteor, carried internally in the SIWP-39 pod (4 missiles) and on LO pylons (up to 4 additional). IRIS-T is carried on wingtip stations for within-visual-range engagements. Air-to-surface weapons include GBU-39/B SDB, GBU-53/B StormBreaker, SPEAR 3, and JASSM-ER for standoff strike. Countermeasures include chaff, flares, and the Saab TRD-2025 towed decoy.

## 5.2 Weapons List

| Weapon | Description | Unit Cost | Peacetime Qty | Campaign Qty | Total Qty | Total Cost (USD) | Supplier |
| --- | --- | --- | --- | --- | --- | --- | --- |
| MBDA Meteor | BVR A2A, 150+ km, ramjet sustain, active radar + datalink | $2,850,000 | 96 | 384 | 480 | $1,368,000,000 | MBDA |
| IRIS-T | WVR A2A, 25 km, IIR, HOBS, 9-g capable | $485,000 | 48 | 96 | 144 | $69,840,000 | Diehl |
| AIM-120D3 AMRAAM | BVR A2A, 160+ km, active radar terminal (Striker coordination) | $1,850,000 | 24 | 48 | 72 | $133,200,000 | Raytheon |
| GBU-39/B SDB | 110 km glide, GPS/INS, 113 kg | $285,000 | 48 | 288 | 336 | $95,760,000 | Boeing |
| GBU-53/B StormBreaker | 110 km, tri-mode (GPS/IIR/RF), 93 kg | $485,000 | 24 | 144 | 168 | $81,480,000 | Raytheon |
| SPEAR 3 | 140 km powered, multi-mode, 90 kg | $685,000 | 24 | 144 | 168 | $115,080,000 | MBDA |
| JASSM-ER | 900+ km standoff, GPS/IIR, 1,000 kg class | $2,450,000 | 12 | 48 | 60 | $147,000,000 | Lockheed Martin |
| Chaff cartridge | RR-180, brass-coated glass fiber, programmable | $195 | 2,880 | 34,560 | 37,440 | $7,300,800 | [Vendor consult] |
| Flare cartridge | MJU-68, Mg/Teflon, 2-sec burn | $255 | 1,440 | 17,280 | 18,720 | $4,773,600 | [Vendor consult] |
| Towed decoy (TRD-2025) | Fiber-optic tethered, 100 m, cold-weather package, 45-min stream | $28,500 | 48 | 432 | 480 | $13,680,000 | Saab |

## 5.3 Weapons Storage and Handling

All live weapons storage complies with CF Ammunition Storage and Transport Regulations (CF AST Regs) and NATO STANAG 4324. Requirements per MOB: Secure magazine minimum 800 m2, blast-resistant construction, climate-controlled (5-25 deg C). Lightning protection per NFPA 780, Class I Division 1. Intrusion detection with perimeter sensors, CCTV, armed response. Fire suppression: CO2 + foam, automatic activation, manual override. Environmental monitoring: temperature, humidity, air quality, 24/7 recording.

# Part VI: Maintenance and Repair Infrastructure

## 6.1 Depot-Level Maintenance Facility

Primary depot location: Mirabel Aerospace Centre, Quebec. Secondary/alternate: IMP Aerospace, Halifax, NS. The depot provides full structural inspection, CS-RAM refurbishment and reapplication, CNT de-ice system testing and repair, avionics calibration and repair (Raven AESA, Skyward-G IRST, FLMWR), engine overhaul (F414-GE-39E hot-section, bearing replacement), landing gear overhaul, control surface rigging and calibration, CFT and SIWP-39 maintenance and repair, and IRIS-M2 nozzle overhaul.

| Requirement | Specification | Cost (USD) |
| --- | --- | --- |
| Heated hangar | 15,000 sq ft min, 18 deg C maintained, 25-ton crane | $62,500,000 |
| Cleanroom (CS-RAM) | Class 7, 3,000 sq ft, 22 +/- 3 deg C, RH <45% | $18,500,000 |
| Environmental chamber | -60 deg C to +70 deg C, full aircraft profile | $12,800,000 |
| Engine test cell | 98 kN thrust class, noise attenuation, FADEC ground rig | $28,500,000 |
| Composite repair shop | OOA curing ovens, 5-axis CNC, NDI suite | $9,200,000 |
| Avionics repair shop | ESD-controlled, 5,000 sq ft, test benches | $6,800,000 |
| AESA radar test range | Anechoic chamber, near-field scanner, pattern verification | $14,200,000 |
| CNT de-ice test facility | Resistance measurement, zone isolation, -55 deg C operation | $4,200,000 |
| CS-RAM application / curing | Robotic spray, cure oven, reflectometry QC | $8,500,000 |
| Tooling and jigs | Wing, fuselage, engine fixtures, alignment tools | $5,800,000 |
| IT infrastructure | Classified network, logistics management, diagnostics | $3,800,000 |
| TOTAL DEPOT FACILITY |  | $174,800,000 |

## 6.2 Field-Level Maintenance Facilities (per MOB)

Four MOBs: Cold Lake (AB), Bagotville (QC), Goose Bay (NL), Thule/Pituffik (GL). Each provides LRU swap, minor CS-RAM patch repair, minor composite repair, refueling/rearming, pre/post-flight inspections, and CNT de-ice system functional checks.

| Requirement | Specification | Cost per MOB (USD) |
| --- | --- | --- |
| Heated maintenance hangar | 8,000 sq ft min, 15 deg C maintained, 15-ton crane | $12,500,000 |
| CS-RAM patch repair tent | Heated, portable Class 7 equivalent, 200 sq ft | $485,000 |
| Weapons storage / handling area | Secure magazine, 400 m2, blast-rated | $3,800,000 |
| Fuel storage and dispensing | 100,000 L JP-8, single-point, filtration | $2,850,000 |
| Parts storage (heated) | 1,000 m2, 15 deg C, environmentally controlled | $1,850,000 |
| Crew facilities | Heated rest areas, -55 deg C rated, 36-person | $3,800,000 |
| Pilot survival equipment storage | Climate-controlled, 5-15 deg C, 45% RH | $285,000 |
| TOTAL PER MOB |  | $25,570,000 |

Total for 4 MOBs: $102,280,000 USD

## 6.3 Forward Operating Location (FOL) Kits

Deployable maintenance kits for austere forward bases. Eight kits procured (two per MOB). Each kit supports 72 hours of autonomous operations.

| Item | Description | Qty per Kit | Unit Cost (USD) | Kit Total (USD) |
| --- | --- | --- | --- | --- |
| Portable shelter (heated) | 8x6 m, diesel heater, -55 deg C rated | 2 | $28,500 | $57,000 |
| Tool kit (composite-safe) | Carbon fiber tools, torque wrenches, NDI basic, heated chest | 1 | $18,500 | $18,500 |
| LRU spares (mission-essential) | FADEC, PDC-2025, TTNT radio, battery, CNT controller | 1 set | $485,000 | $485,000 |
| CS-RAM patch kit | Field-level repair, heated application, 5 repairs | 1 | $42,000 | $42,000 |
| Fuel (pre-positioned) | JP-8, 20,000 L in collapsible bladder | 1 | $18,500 | $18,500 |
| Oil (pre-positioned) | MIL-PRF-7808L Grade 3, 500 L | 1 | $12,500 | $12,500 |
| Comms equipment | Field radio, TTNT relay, satellite backhaul | 1 | $68,500 | $68,500 |
| Generator | 60 kVA, diesel, -55 deg C rated | 1 | $42,000 | $42,000 |
| Tie-down / anchoring kit | 150 kt rated, permafrost anchors, 8-point | 2 | $2,400 | $4,800 |
| Pilot survival cache | Pre-positioned suits, rafts, rations, 4-pilot set | 1 | $28,500 | $28,500 |

Kit total: $777,300 USD. Total FOL program (8 kits): $6,218,400 USD

# Part VII: Personnel and Manning

## 7.1 Personnel Requirements

Manning is calculated for four MOBs with 12 operational Arctic Gripens each, plus depot maintenance and training pipeline. All positions include 25% personnel redundancy to cover leave, training, and illness.

| Role | Per MOB | Total (4 MOBs) | Training Duration | Source |
| --- | --- | --- | --- | --- |
| Gripen pilots | 12 | 48 | 26 weeks | RCAF |
| Drone operators | 6 | 24 | 12 weeks | RCAF |
| Mission planners | 4 | 16 | 16 weeks | RCAF |
| Avionics technicians | 10 | 40 | 20 weeks | RCAF/contractor |
| Airframe technicians | 10 | 40 | 20 weeks | RCAF/contractor |
| Ordnance specialists | 8 | 32 | 16 weeks | RCAF/contractor |
| Engine mechanics | 6 | 24 | 18 weeks | RCAF/contractor |
| CS-RAM specialists | 4 | 16 | 24 weeks | RCAF/contractor |
| CNT de-ice technicians | 3 | 12 | 16 weeks | RCAF/contractor |
| Quality assurance | 3 | 12 | 12 weeks | RCAF/contractor |
| Logistics / supply | 6 | 24 | 8 weeks | RCAF/contractor |
| Arctic survival instructors | 2 | 8 | 12 weeks | RCAF |
| Flight safety officers | 2 | 8 | 8 weeks | RCAF |

Total field personnel: 304. Additional depot personnel: 48. Training establishment: 58. Program office and administration: 24. Grand total: 434 personnel.

## 7.2 Training Pipeline

### Initial Training

Location: CFB Cold Lake (primary), CAE Montreal (simulator). Duration: 26 weeks total for pilots including Arctic familiarization. Weeks 1-8: Ground school — Gripen systems, Arctic modifications, weapons integration, datalink architecture. Weeks 9-16: Simulator phase — flight procedures, emergency handling, weapons delivery, drone coordination. Weeks 17-20: Live flying — supervised operations from Cold Lake, day/night, cold weather. Weeks 21-22: Arctic survival training — cold chamber, field exercise, equipment certification. Weeks 23-26: MUM-T integration — Sprinter/Striker coordination, tactical scenarios, live exercise.

### Recurrent Training

Quarterly: 8-hour simulator session per pilot, tactics review, system updates. Annually: 40-hour simulator currency, 12 live sorties, weapons certification, Arctic survival refresher. Biennially: Arctic deployment exercise (3 weeks), full-spectrum operations with Sprinter/Striker integration.

### Arctic Survival Training

Mandatory for all pilots. 2-week initial course covering: cold physiology and hypothermia prevention, ejection and evasion procedures, shelter construction in snow, signal and recovery procedures, 48-hour field survival exercise at -40 deg C. Annual 3-day refresher with 24-hour field exercise.

# Part VIII: Cost Summary

## 8.1 Total Procurement Cost (Phase 1)

| Category | Cost (USD) | Cost (CAD) |
| --- | --- | --- |
| Gripen airframes (76 total @ $89.85M) | $6,828,600,000 | $9,218,610,000 |
| Arctic Augmentation kit (48 aircraft @ $4.85M) | $232,800,000 | $314,280,000 |
| Spare parts (90% confidence) | $194,844,200 | $263,039,670 |
| Consumables (initial 30-day stock) | $33,252,108 | $44,890,346 |
| Ground support equipment | $75,825,840 | $102,364,884 |
| Training systems | $118,400,000 | $159,840,000 |
| Weapons and munitions | $2,136,114,400 | $2,883,754,440 |
| Pilot survival equipment | $2,229,300 | $3,009,555 |
| Facilities (depot + 4 MOBs + FOL) | $283,298,400 | $382,452,840 |
| Initial support / CLS contract | $48,600,000 | $65,610,000 |
| FOL kits (8 deployable) | $6,218,400 | $8,394,840 |
| Contingency (8%) | $788,278,275 | $1,064,175,671 |
| TOTAL PROCUREMENT (Phase 1) | $10,646,460,923 | $14,372,722,246 |

## 8.2 Annual Sustainment Cost

| Category | Cost (USD/year) | Cost (CAD/year) |
| --- | --- | --- |
| Spare parts replenishment | $18,500,000 | $24,975,000 |
| Consumables (fuel, oil, etc.) | $118,425,000 | $159,873,750 |
| Depot maintenance (airframes + engines) | $85,200,000 | $115,020,000 |
| Field maintenance labor | $42,800,000 | $57,780,000 |
| CS-RAM refurbishment | $8,500,000 | $11,475,000 |
| CNT de-ice system maintenance | $4,200,000 | $5,670,000 |
| Training and exercises | $12,400,000 | $16,740,000 |
| Contractor logistics support (CLS) | $48,600,000 | $65,610,000 |
| Facilities O&M (depot + MOBs) | $18,200,000 | $24,570,000 |
| Personnel (434 staff) | $52,800,000 | $71,280,000 |
| Insurance and admin | $4,800,000 | $6,480,000 |
| Contingency (8%) | $34,522,000 | $46,604,700 |
| TOTAL SUSTAINMENT/year | $465,947,000 | $629,078,450 |

## 8.3 Lifecycle Cost (20 Years)

| Category | Cost (USD) | Cost (CAD) |
| --- | --- | --- |
| Procurement (Phase 1) | $10,646,460,923 | $14,372,722,246 |
| Annual sustainment x 20 | $9,318,940,000 | $12,580,569,000 |
| Attrition replacement (12 AC over 20 yr) | $1,078,200,000 | $1,455,570,000 |
| Mid-life upgrade (2035, avionics + sensors) | $485,000,000 | $654,750,000 |
| Technology refresh (IT/GSE) | $125,000,000 | $168,750,000 |
| Program management / office | $48,600,000 | $65,610,000 |
| Contingency (5%) | $1,185,110,046 | $1,599,898,562 |
| TOTAL LIFECYCLE COST (20 yr) | $24,887,310,969 | $33,597,869,808 |

Note: Lifecycle cost represents the Gripen's share of the total Arctic Horizon program. The total program cost of $9.24B CAD referenced in the Conceptual Proposal represents the combined Sprinter, Striker, and Gripen procurement at initial acquisition; the 20-year lifecycle cost reflects the full manned fighter sustainment burden including personnel, training, depot infrastructure, and mid-life upgrades that the attritable drone fleet does not incur at comparable scale.

# Part IX: Risk Assessment and Mitigation

## 9.1 Key Supply Chain Risks

### Risk 1: Single-Source Engine Supplier (GE Aerospace / Volvo Aero)

Impact: CRITICAL. GE Aerospace (via Volvo Aero for the RM16 designation) is the sole qualified supplier for the F414-GE-39E engine. Any disruption (financial, production, export control) grounds the entire fleet.

Mitigation: Strategic spares stockpile of 10 complete engines (13% of fleet), 8 FADEC units, 6 hot-section kits. Engine overhaul capability established in-Canada at P&WC Montreal. Pre-negotiated export license with 12-month notification clause. Residual Risk: MEDIUM. Time to recover: 24 weeks for spares deployment.

### Risk 2: CS-RAM Material Availability

Impact: HIGH. Nickel-zinc-cobalt ferrite with rare-earth dysprosium doping has limited qualified suppliers. Cryo-stable formulation (CS-RAM) adds supply constraint.

Mitigation: 24-month forward buy of raw materials (ferrite powder + dysprosium). Strategic stockpile of 18 aircraft-sets of RAM tiles (18 months of operations). Domestic production qualification program for Canadian ferrite supplier (18-month timeline). Alternative iron-nanowire RAM research program (TRL 4, 5-year development). Residual Risk: MEDIUM. Time to recover: 8 weeks from stockpile.

### Risk 3: CNT De-Ice System Reliability

Impact: HIGH. Carbon nanotube electro-thermal de-ice is new technology for combat aircraft application. Long-term reliability in Arctic cycling (2,000 thermal cycles) requires validation.

Mitigation: Accelerated life testing at Saab prior to IOC. Redundant zone design allows degraded operation with failed zones. Field-level resistance monitoring with 15% drift trigger for maintenance. Technology maturation program with 3-year operational evaluation. Residual Risk: MEDIUM.

### Risk 4: Long Lead Times for Composite Structures

Impact: HIGH. Out-of-autoclave cured composite structures require 16-24 week lead time. CS-RAM application adds 2 weeks. Contested campaign attrition could exhaust attrition reserve.

Mitigation: Production slot reservations at Saab Linkoping (2 aircraft/month surge). Subassembly inventory pre-positioned at 50% completion. Second-source qualification program for wing skin production. Residual Risk: MEDIUM. Surge rate: 2 aircraft/month, first delivery 16 weeks from order.

### Risk 5: Arctic Cold-Weather Impact on Spares

Impact: MEDIUM. Sustained operations at -55 deg C degrade elastomeric seals, battery performance, and hydraulic fluid viscosity. Cold-start cycles increase wear on engine bearings and starter/generator.

Mitigation: CS-RAM qualified to -55 deg C with 2,000 thermal cycle life. Arctic-rated consumables (MIL-PRF-83282 hydraulic fluid, pour point -54 deg C; MIL-G-81322 arctic grease). Heated storage at all spares facilities (+15 deg C minimum). FFKM Kalrez seals rated to -60 deg C throughout fuel, hydraulic, and ECS systems. Residual Risk: LOW.

### Risk 6: SIWP-39 Pod Integration and Certification

Impact: HIGH. Semi-internal weapons pod requires flight clearance with live missile separation. Aerodynamic interaction during door jettison and rail launch requires 15+ flight test points.

Mitigation: Flight test program at Eielson AFB and Bodoe Main Air Station. 8-month test schedule with 6 test aircraft. Alternative external Meteor carriage on LO pylons if SIWP-39 delayed. Residual Risk: MEDIUM.

### Risk 7: Pilot Training Pipeline

Impact: HIGH. 26-week pilot conversion + Arctic qualification is lengthy. Attrition of trained pilots represents significant investment loss.

Mitigation: Surge training capacity with CAE (up to 24 simultaneous students). Back-up pilot pool from RCAF fighter community. Accelerated Arctic-only course (12 weeks) for experienced Gripen pilots from partner nations. Residual Risk: MEDIUM.

### Risk 8: Export Control (ITAR)

Impact: CRITICAL. F414 engine, AESA radar technology, and certain weapons are subject to US ITAR controls. License denial would prevent Canadian operational use.

Mitigation: Pre-negotiated Technical Assistance Agreement (TAA) with US State Department. Canadian exemption pathway through NORAD cooperation. Alternative non-US weapons (Meteor, IRIS-T, SPEAR 3) for primary armament. Residual Risk: LOW-MEDIUM.

## 9.2 Risk Summary Matrix

| Risk | Probability | Impact | Score | Mitigation Status |
| --- | --- | --- | --- | --- |
| Single-source engine | MEDIUM | CRITICAL | HIGH | Active — spares stockpile + overhaul |
| CS-RAM material availability | MEDIUM | HIGH | HIGH | Active — 24-mo forward buy |
| CNT de-ice reliability | MEDIUM | HIGH | HIGH | Active — accelerated life test |
| Composite lead times | MEDIUM | HIGH | HIGH | Active — production slots reserved |
| Arctic cold-weather impact | HIGH | MEDIUM | MEDIUM | Mitigated — CS-RAM qualified |
| SIWP-39 certification | MEDIUM | HIGH | HIGH | Active — flight test program |
| Pilot training pipeline | MEDIUM | HIGH | HIGH | Active — surge capacity |
| Export control (ITAR) | LOW | CRITICAL | HIGH | Active — TAA pre-negotiated |

# Part X: Recommendations and Implementation Timeline

## 10.1 Immediate Actions (2026-2027)

- Q3 2026: Award GSE and training systems contracts (CAE, Saab) — $244.2M combined

- Q3 2026: Begin initial spares procurement at 90% confidence level — $194.8M

- Q4 2026: Establish depot-level maintenance facility at Mirabel — $174.8M construction start

- Q4 2026: Recruit and train initial maintenance cadre (80 personnel) — Cold Lake

- Q1 2027: Field first training aircraft (6 airframes) to Cold Lake

- Q1 2027: Establish CLS agreement with Saab — 5-year, $243M

- Q1 2027: Establish CLS agreement with GE Aerospace — 5-year, $185M

- Q2 2027: Complete MOB facility construction at Cold Lake and Bagotville

- Q2 2027: Begin pilot conversion training on Gripen simulators

- Q3 2027: Arctic survival training facility operational at Cold Lake

## 10.2 Near-Term Actions (2028-2030)

- Q1 2028: Achieve Initial Operational Capability (IOC) — 24 operational Gripens across 2 MOBs

- Q2 2028: Complete initial spares stockpile at all 4 MOBs

- Q3 2028: Establish forward-deployed spares at Goose Bay and Thule/Pituffik

- Q4 2028: Conduct first operational exercise with full Arctic Horizon system (Arctic Challenge)

- Q1 2029: Begin SIWP-39 live missile separation flight tests

- Q2 2029: CS-RAM domestic production qualification complete

- Q3 2029: CNT de-ice 3-year operational evaluation complete

- Q4 2029: Refine spares requirements based on first 24 months of operational data

- Q2 2030: Achieve Full Operational Capability (FOC) — 48 operational Gripens, all 4 MOBs

## 10.3 Long-Term Actions (2031+)

- 2031-2032: Mid-life avionics upgrade (next-gen processor, enhanced AI, improved ECCM)

- 2032-2033: Raven ES-05 radar upgrade (GaN T/R modules, extended range modes)

- 2033-2034: IRIS-M2 Block II development (improved mixer efficiency, reduced drag)

- 2034-2035: Next-generation weapon integration (FCAS-compatible weapons)

- 2035+: Sustainment optimization based on 8+ years of actual usage data; transition to predictive maintenance using operational telemetry and AI-driven prognostics

## 10.4 Critical Path Items

| Item | Duration | Start | Risk Level |
| --- | --- | --- | --- |
| Engine CLS agreement negotiation | 8 months | Q3 2026 | HIGH |
| Mirabel depot facility construction | 24 months | Q4 2026 | MEDIUM |
| SIWP-39 flight clearance | 12 months | Q1 2028 | HIGH |
| First training aircraft delivery | 8 months | Q1 2027 | MEDIUM |
| Pilot training (first cohort) | 26 weeks | Q2 2027 | MEDIUM |
| IOC declaration | 24 months | Q1 2028 | MEDIUM |
| FOC declaration | 42 months | Q2 2030 | LOW |

# Appendices

## Appendix A: Detailed Spare Parts List Summary

The following summary table consolidates all spare parts quantities and costs for database import. Full detail with NSN, part numbers, specifications, and storage requirements is maintained in the master logistics database (accessible via CDR-GRIPEN-PPP-001, Enclosure 1).

| Subsystem | Line Items | Total Spares Qty | Total Cost (USD) |
| --- | --- | --- | --- |
| A. Airframe and Structure | 26 | 402 | $25,872,900 |
| B. Propulsion System | 24 | 214 | $66,165,000 |
| C. Inlet System | 6 | 66 | $1,513,000 |
| D. Avionics and Flight Control | 14 | 118 | $19,526,000 |
| E. Sensors (Arctic-Optimized) | 10 | 80 | $48,585,000 |
| F. Communications and Datalink | 9 | 82 | $11,740,000 |
| G. Stores and Carriage | 10 | 78 | $17,542,000 |
| H. Electrical and Environmental | 9 | 74 | $9,844,000 |
| I. Arctic Survival Equipment | 10 | 660 | $2,229,300 |
| TOTAL | 118 | 1,774 | $203,017,200 |

## Appendix B: GSE Technical Specifications

Full GSE technical specifications including environmental ratings, power requirements, dimensions, weight, and MIL-STD compliance certificates are maintained in document CDR-GRIPEN-PPP-001, Enclosure 2. Key standards invoked:

- MIL-STD-810H: Environmental Engineering Considerations (all GSE rated to Method 502.6, -55 deg C)

- MIL-STD-461G: EMC Requirements for refueling trucks, GPU, and starting carts

- MIL-PRF-83282: Hydraulic fluid, fire-resistant, synthetic hydrocarbon

- STANAG 2563: Aircraft ground support equipment interoperability

- CF TO-00-35A-GEI-001: Canadian Forces aerospace equipment inspection criteria

## Appendix C: Training System Specifications

Training system technical specifications including simulator fidelity requirements, motion base parameters, visual system field-of-view, and software version control are maintained in document CDR-GRIPEN-PPP-001, Enclosure 3. Key parameters:

- FMS dome display: 280 deg H x 140 deg V, 8K resolution, 120 Hz refresh

- Motion base: 6-DOF, 3.5g peak, 15 deg/s rate, 60 ms latency

- Arctic procedures trainer: -55 deg C chamber, 200 sq m, realistic wind simulation

- e-Learning: SCORM 2004 compliant, 400+ hours, classified network hosting

## Appendix D: Facility Requirements

Detailed facility drawings, utility requirements (power, HVAC, communications), security specifications, and environmental compliance documentation are maintained in document CDR-GRIPEN-PPP-001, Enclosure 4.

- Depot (Mirabel): 15,000 sq ft hangar + 3,000 sq ft cleanroom + 8,000 sq ft shops + 5,000 sq ft offices

- MOB (each): 8,000 sq ft hangar + 1,000 sq ft parts storage + 400 sq ft weapons magazine + 1,000 sq ft crew facilities

- All facilities: 600A three-phase power, 100 Mbps secure network, fire suppression (FM-200 + water), backup generator (72-hour autonomy)

## Appendix E: Personnel Manning Document

Detailed position descriptions, qualification requirements, training matrices, and manning charts for all 434 personnel are maintained in document CDR-GRIPEN-PPP-001, Enclosure 5. Manning assumptions:

- 3-shift operations at high tempo (24-hour operations capability)

- 25% personnel redundancy for leave, training, illness coverage

- 12-person field maintenance crew per shift (3 avionics, 3 airframe, 2 ordnance, 2 engine, 2 CS-RAM/CNT)

- 20:1 maintainer-to-aircraft ratio (industry standard for manned fighters: 15-25:1)

## Appendix F: Cost Model Assumptions

The cost model underlying this procurement package uses the following key assumptions. Sensitivity analysis shows total procurement cost varies +/- 12% under worst-case scenarios.

| Parameter | Value | Basis | Sensitivity |
| --- | --- | --- | --- |
| Exchange rate (CAD/USD) | 1.35 | BoC 2026 forecast | +/-0.10 = +/-4.2% total |
| Learning curve (airframe) | 85% (Crawford) | Lots 1-20 | Lot delay = +2.5%/quarter |
| Fuel cost (JP-8) | $0.90/kg | DND fuel contract | +/-0.15 = +/-1.8% sustainment |
| Attrition rate | <1% per sortie | Arctic Horizon war-game | +1% = +$89.8M replacement |
| MTBF achievement | 100% of spec | Verified at IOT&E | -20% = +$3.7M spares/year |
| Sustainment inflation | 2.5%/year | Canadian defence CPI | +1% = +$9.3M/20yr |
| Contractor fee | 7% (CPAF) | Standard DND contract | Fixed ceiling |
| Contingency | 8% procurement, 8% sustainment | DND risk guidance | Fixed |

All costs are expressed in constant 2026 USD unless otherwise noted. Escalation to then-year dollars requires application of the Canadian defence-specific inflation index (forecast 2.5% annually).

ARCTIC GRIPEN E

Parts Procurement Package

CDR-GRIPEN-PPP-001  |  Baseline 1.0  |  June 2026

Canadian Unmanned Combat Air System Program Office

RESTRICTED // CDN // NOFORN