The Arctic Horizon

Program Overview

Canadian Manned-Unmanned Combat Air System

Saab JAS 39 Gripen E (Arctic)  |  Sprinter Tactical UAV  |  Striker Loyal Wingman

June 2026  |  Document Compilation

Canadian Unmanned Combat Air System Program Office

Scenario 1B Configuration

This document reflects the operational parameters validated through War-Gaming Scenario 1B.

It supersedes all prior force structure assumptions.

# Table of Contents

Right-click the TOC and select "Update Field" to refresh page numbers

Document 1: Conceptual Proposal	3

Document 2: Arctic Gripen Augmentation	15

Document 3: Sprinter & Striker Technical Specifications	25

Document 4: Sprinter Procurement Package	35

Document 5: Striker Procurement Package	45

Document 6: Arctic Gripen Procurement Package	55

Document 7: War-Gaming Booklet	65

Document 8: Economic Northern Horizon Outlook	85

Document 9: Canada and the Tempest (GCAP) Partnership	105

Document 10: Gateway One — F-35 Interoperability Layer	125105

# Document 1: The Sprinter & Striker Conceptual Proposal

Document Reference: CONOPS-SPRSTRK-2026 | June 2026

## Executive Summary

The Arctic Horizon Program is a transformational, integrated combat air system designed specifically for Canada's unique operational requirements. Rather than continuing down the costly and increasingly uncertain path of sole-reliance on the F-35A, this program proposes a mixed fleet of 48 Arctic-optimized Saab JAS 39 Gripen E fighters, supported by 60 attritable Sprinter tactical UAVs and 48 survivable Striker loyal wingman UAVs.

This three-tier system, guided by the "Opening Doors" tactical doctrine, delivers credible Arctic sovereignty enforcement at approximately half the acquisition cost and one-quarter the operating cost of the F-35 alternative, while simultaneously generating the savings necessary to secure Tier-2 partnership in the Tempest (GCAP) sixth-generation program.

### Program at a Glance

| Metric | Value |
| --- | --- |
| Gripen E (Arctic) | 48 operational aircraft |
| Sprinter Tactical UAV | 60 operational aircraft |
| Striker Loyal Wingman | 48 operational aircraft |
| Total Acquisition Cost | ~$9.24B CAD |
| Annual Operating Cost | ~$386M CAD |
| F-35 Comparator (88 AC) | ~$19B CAD acquisition; ~$1.52B/yr operating |
| Savings vs. F-35 | $9.24B acquisition; $1.134B/yr operating |
| Sortie Generation Advantage | ~124 effective daily sorties vs. 44-66 (F-35) |
| Sprinter Attrition (contested) | 2-3% per sortie |
| Campaign Duration | 12+ weeks sustained operations |
| GCAP Entry Funded | $3.5B allocated from savings |

## The F-35 Dilemma

The F-35A Lightning II is an exceptional fifth-generation fighter. However, the programme has been beset by significant cost escalation, operational limitations in Arctic conditions, strict US technology-transfer controls (ITAR), and mounting trade-policy uncertainty between Canada and the United States.

The Office of the Auditor General of Canada (2025) found F-35 programme costs had increased 46% since 2022, reaching $27.8 billion by 2024, with an additional $5.5 billion in infrastructure and weapons not included in official figures. Annual operating costs per flying hour remain approximately $44,000 USD — compared to $8,400 for the Arctic Gripen E.

Critically, the F-35's ITAR restrictions deny Canada access to source code, veto Canadian modifications, restrict re-export, and require US contractor involvement for upgrades. This is fundamentally incompatible with Canadian sovereignty requirements.

## The Three-Tier System

### Tier 1: Arctic Gripen E — The Command Platform

The Saab JAS 39 Gripen E, winterized for sustained Arctic operation to -55 deg C, serves as the human-in-the-loop command aircraft. With a Raven ES-05 AESA radar featuring polar modes (ACS auroral clutter suppression, SRF surface reflection filter, CSC cold sky calibration), IRIS-M2 nozzle for thermal signature reduction, CS-RAM for low observability, and conformal fuel tanks extending combat radius to 1,650 km, the Arctic Gripen is a true Arctic fighter.

The Gripen's weapons suite — including MBDA Meteor, SPEAR 3, and GBU-39/B SDB — enables pre-emptive suppression of enemy air defences to create sanitised corridors for Sprinter operations. This capability is integral to achieving the programme's target Sprinter attrition rate of 2-3% per sortie in contested airspace.

Unit cost: $89.85M USD (with Arctic kit). Cost per flight hour: $8,400. Combat turnaround: 30 minutes at -30 deg C. Cold start: reliable to -55 deg C.

### Tier 2: Sprinter — The Attritable Tactical UAV

The Sprinter is a frontal-aspect stealth, flying-wing tactical UAV designed for short, violent supersonic penetrations. Its role is to trigger residual enemy air defences after Gripen suppression, absorb missiles, conduct follow-on SEAD/DEAD operations, and serve as ISR and EW platforms.

With a $6M unit cost and a planned loss rate of 2-3% per sortie in contested airspace, the Sprinter's job is to be shot at so pilots are not — while surviving far more missions than legacy attritable designs. It carries EW, ISR, kinetic A2A (CUDA), and A2G (SDB) pallets via 10-minute hot-swap. Frontal RCS: -20 dBsm. Max speed: Mach 1.6 dash.

### Tier 3: Striker — The Survivable Loyal Wingman

The Striker is an all-aspect stealth penetrator that follows the corridors the Sprinters open, delivers precision weapons, and returns to fight again. At under one-ninth the cost of a fifth-generation fighter, it gives the team a reusable low-observable shooter.

All-aspect RCS: -28 dBsm frontal, -18 dBsm lateral, -14 dBsm aft, -16 dBsm top/bottom. Max speed: Mach 1.6. Combat range: 620 nm with 30-min loiter. Internal weapons bays carry SDB, SPEAR 3, AMRAAM, and EW (NGJ-MB) pallets. Unit cost: $9.3M. Planned loss rate: 2-4% per contested sortie.

## The "Opening Doors" Tactical Doctrine

The team fights through five phases that convert attritable mass into survival for the manned force:

- Ingress: Subsonic, EMCON-silent approach; passive ESM builds the threat picture while the package stays below detection thresholds.

- The Dash: 2-4 Sprinters accelerate to Mach 1.6 on divergent axes; residual IADS fires are absorbed at 2-3% attrition while their exact emitter positions are geolocated.

- Precision Strike: Strikers exploit the opening, releasing SPEAR 3 / SDB against the radars and launchers the Sprinters revealed, while NGJ-MB pods jam residual threats.

- Heavy Strike: With the IADS suppressed, Gripens enter to prosecute high-value targets with heavier weapons; surviving Sprinters sustain decoy and jamming.

- Egress: Coordinated withdrawal under Striker EW cover; remaining Sprinters may be spent to screen the retreat.

## Force Structure and Basing

| Element | Details |
| --- | --- |
| Arctic Gripen E | 48 aircraft: 4 MOBs x 12 each (Cold Lake, Bagotville, Goose Bay, Thule/Pituffik) |
| Sprinter UAVs | 60 aircraft: 1.25 per Gripen; 20-airframe attrition reserve |
| Striker UAVs | 48 aircraft: 1.0 per Gripen; precision strike, loyal wingman, EW |
| MOB Network | 4 Main Operating Bases with dispersed Forward Operating Locations |
| Turnaround | 30-min combat turnaround at -30 deg C; 6-person austere crew |
| Weapon Resupply | 3-4 strategic-airlift sorties/week at high tempo |

## Economic Benefits Summary

•  Total direct jobs created (peak): 8,340

•  Total indirect + induced jobs: 11,950

•  Total GDP contribution (10-year): $14.1 billion CAD

•  Procurement savings vs. F-35: $9.24 billion CAD

•  Annual operating cost savings: $1.134 billion/year

•  Tax revenue (10-year): $3.78 billion

•  Export potential (by 2040): $2.0-4.0 billion

•  Workforce transition: 1,275 displaced auto workers annually to aerospace

## The Tempest Bridge Strategy

The $9.24 billion in procurement savings funds a multi-layered reinvestment strategy:

•  $3.50B: Tempest (GCAP) partnership entry as Tier-2 partner

•  $2.00B: Domestic R&D and innovation fund

•  $2.26B: Infrastructure and Arctic sovereignty investments

•  $1.00B: Workforce retraining (automotive to aerospace transition)

•  $0.48B: Contingency and programme reserve

The combined reinvestment generates an estimated $21.44 billion in additional GDP impact, bringing the total 10-year economic footprint to $35.54 billion.

# Document 2: The Arctic Gripen Augmentation

Critical Design Review Technical Baseline | Document No.: CDR-2025-ARCTIC-001

## Executive Summary

This document establishes the Critical Design Review (CDR) technical baseline for the Arctic Augmented Gripen E. It defines the complete set of modifications, subsystems, and performance parameters required to adapt the Saab JAS 39 Gripen E for sustained Canadian Arctic operations to -55 deg C ambient.

The Arctic Augmentation integrates: cryo-stable radar-absorbent materials (CS-RAM), carbon nanotube (CNT) electro-thermal de-ice systems, conformal fuel tanks (CFTs), semi-internal weapons pod (SIWP-39-AR), IRIS-M2 variable-geometry mixer nozzle, multi-constellation navigation with CRPA anti-jam, daytime celestial navigation, and a comprehensive Arctic survival system for pilots.

### Key Performance Parameters

| Parameter | Value |
| --- | --- |
| Frontal RCS (clean) | -18 dBsm (0.016 m2) |
| Frontal RCS (with SIWP-39) | -12 dBsm (0.063 m2) |
| Thermal signature reduction | 20% IRST detection range reduction (IRIS-M2) |
| Combat radius | 1,650 km (hi-lo-hi with CFTs) |
| Maximum speed | Mach 1.8+ (Mach 2.0 dash) |
| Cold start time | 12 minutes at -40 deg C (reliable to -55 deg C) |
| Combat turnaround | 30 minutes at -30 deg C with 6-person crew |
| Design life | 6,000 flight hours / 20 years |
| Unit cost (with Arctic kit) | $89.85M USD |
| Cost per flight hour | $8,400 USD |

## Low Observability Modifications

### CS-RAM: Cryo-Stable Radar-Absorbent Material

The CS-RAM system uses nickel-zinc-cobalt ferrite with rare-earth dysprosium doping, embedded in a fluorosilicone-epoxy binder with hydrophobic topcoat. It maintains full absorptive performance to -55 deg C and through 2,000 thermal cycles. Coverage: 41% of aircraft surface. Topcoat renewal: every 18 months.

### IRIS-M2 Variable-Geometry Mixer Nozzle

The IRIS-M2 nozzle uses 12 swept mixer tabs deployed at 35 degrees to reduce plume infrared signature. CMC topcoat provides emissivity of 0.92 at 1,100 deg C continuous. Peak plume temperature reduction: 85 deg C at military power, 120 deg C in afterburner. This yields approximately 20% reduction in IRST detection range.

### SIWP-39-AR Semi-Internal Weapons Pod

The SIWP-39-AR pod carries 4x MBDA Meteor missiles in an insulated cavity with CNT heating to -15 deg C activation, achieving 90-second missile-ready time. Door jettison: 0.4 seconds. LO pylon integration maintains -32 dBsm signature.

## Arctic-Specific Systems

### CNT De-Ice System

Carbon nanotube electro-thermal de-ice mats cover all critical leading edges and inlets: wing (2.4 m2, 4.8 kW peak), stabilizer (0.8 m2, 1.6 kW), fin (0.5 m2, 1.0 kW), inlet lip (0.6 m2, 6 zones, 2.4 kW), and LO pylon (0.4 m2 total, 6 pylons, 1.2 kW). The Saab PDC-2025 controller provides 37-zone intelligent sequencing with 9 kW peak capacity.

### Conformal Fuel Tanks (CFTs)

Carbon fiber CFTs with CNT de-ice and jettison capability add 1,350 litres each (2,700L total), extending combat radius to 1,650 km hi-lo-hi. Pyrotechnic bolt cutters enable 4-point jettison at Mach 1.2 / 6g.

### Polar Navigation Suite

Multi-constellation NAV receiver (GPS/Galileo/GLONASS/BeiDou) with 7-element CRPA anti-jam antenna providing 30 dB null-steering with 200 ms recomputation. Daytime celestial navigation backup (AST-2025) uses 512x512 InGaAs sensor with sapphire window for GPS-denied operations.

## Raven ES-05 AESA Radar — Polar Modes

The Raven ES-05 features three Arctic-specific operating modes:

•  ACS (Auroral Clutter Suppression): Notch-filters Doppler returns from auroral ionisation, cutting false-target declarations from ~12/min to <1/min at Kp > 5.

•  SRF (Surface Reflection Filter): Uses the AESA's 0.3 m range resolution to reject snow-multipath ghosts below 500 m clearance, removing ~85% of ghost declarations.

•  CSC (Cold Sky Calibration): Calibrates noise figure against the 5-15 K Arctic sky during climbs above 20,000 ft above 60 deg N, recovering ~+1.5 dB of detection range.

## Propulsion — F414-GE-39E Arctic Adaptation

The Volvo RM16 / GE F414-GE-39E (98 kN class) incorporates Arctic-specific modifications: cold-start pre-lube electric motor (28V DC), Arctic compensation map in the FADEC, distortion-limiting software (Arctic Ver 4.2.1-AR), heated wheel hubs, and FFKM Kalrez 7075 seals rated to -60 deg C throughout fuel, hydraulic, and ECS systems.

### Environmental Operating Envelope

| Condition | Capability |
| --- | --- |
| Ambient temperature (ground ops) | -55 deg C to +49 deg C |
| Ambient temperature (flight) | -60 deg C to +71 deg C |
| Icing (airborne) | Full anti-ice to -40 deg C, de-ice to -55 deg C |
| Snow/ice on runway | Ops from compacted snow, 30-min turnaround |
| Auroral conditions | Full radar, IRST, and nav capability through Kp 9 |
| GNSS denied | Celestial nav backup, multi-constellation CRPA anti-jam |

# Document 3: Sprinter & Striker Technical Specifications

Critical Design Review Technical Baseline | Document No.: CDR-SPRSTRK-001-BL

## Part I: Sprinter Tactical UAV Specifications

### General Characteristics

| Parameter | Value |
| --- | --- |
| Configuration | Flying-wing (BWB), blended with twin canted verticals |
| Length | 11.7 m |
| Wingspan | 6.8 m |
| Height | 1.4 m |
| Max takeoff weight | 2,800 kg |
| Empty weight | 1,600 kg |
| Internal fuel | 1,000 kg |
| Payload capacity | 250 kg internal bay |
| Powerplant | 1 x Williams FJ44-4M derivative (25 kN-class, DSI inlet) |
| Max speed | Mach 1.6 dash (5-6 min limit) |
| Combat radius (dash) | 440 nm (815 km) |
| Endurance | 45-60 min typical; 75 min subsonic |
| Service ceiling | 50,000 ft during dash |
| Frontal RCS | -20 dBsm at X-band |
| Lateral/aft RCS | -12 / -8 dBsm |
| Design life | 500 flight hours / 200 missions |
| Unit cost (Lot 20) | $6.0M USD |
| Cost per flight hour | $950 USD |
| Planned loss rate (contested) | 2-3% per sortie |

### Mission Pallets (10-Minute Hot-Swap)

| Pallet | Weight | Capability |
| --- | --- | --- |
| Electronic Warfare | 80 kg | DRFM jammer 4-18 GHz (200 W ERP), decoy repeater, 16 chaff / 8 flare |
| ISR | 65 kg | 0.15 m GSD line-scan, SIGINT 0.5-18 GHz, 2 TB recording |
| Kinetic A2A | 120 kg | 2x CUDA (30 km, Mach 3.5) or 2x AIM-9X Block III |
| Kinetic A2G | 85 kg | 1x GBU-69/B SGM (70 km glide, <1 m CEP) |

### Key Subsystems

Propulsion: DSI (divertless supersonic inlet), Williams FJ44-4M derivative (25 kN-class) with FADEC, serrated nozzle edges for LO. ESM: 2-18 GHz coverage, -70 dBm sensitivity, TDOA geolocation +/-800 m networked. Autonomy: Behaviour-tree + RL overlay, 30 Hz replanning; lost-link protocol: continue 5 min then RTB. Datalink: TTNT MANET, 200 nm LOS, AES-256; Link-16 receive-only.

## Part II: Striker Loyal Wingman Specifications

### General Characteristics

| Parameter | Value |
| --- | --- |
| Configuration | All-aspect stealth, blended wing-body |
| Length | 9.5 m |
| Wingspan | 11.3 m |
| Height | 1.5 m |
| Max takeoff weight | 4,800 kg |
| Empty weight | 2,600 kg |
| Internal fuel | 1,850 kg |
| Payload capacity | 450 kg dual internal bays |
| Powerplant | 1 x Pratt & Whitney PW800 derivative (36 kN-class, twin serpentine inlets) |
| Max speed | Mach 1.6; dash Mach 1.4-1.5 (3-6 min) |
| Combat radius | 620 nm (1,148 km) with 30-min loiter |
| Endurance | 90-120 min typical; 150 min max |
| Service ceiling | 55,000 ft during dash |
| Frontal RCS (X-band) | -28 dBsm (0.0016 m2) |
| Lateral/aft RCS | -18 / -14 dBsm |
| VHF/UHF RCS | -8 dBsm |
| Design life | 800 flight hours / 300 missions |
| Unit cost (Lot 15) | $9.3M USD |
| Cost per flight hour | $1,200 USD |
| Planned loss rate | 2-4% per sortie (contested) |

### Sensors and EW

Radar: 800-module conformal AESA (150 km vs 1 m2); SAR 0.3 m resolution; GMTI 50 km / 200 tracks. EODAS: 6 IR apertures (aircraft detection 50 km, missile warning 100 km). ESM: 0.5-40 GHz, -80 dBm sensitivity, 5,000-emitter library. Autonomy: Collaborative Combat AI (MUM-T derivative), 50 Hz replanning; lost-link: continue 30 min then RTB.

### Weapons Bay Configurations

| Loadout | Configuration |
| --- | --- |
| Air-to-Ground | 4x SDB or 4x SPEAR 3 per bay |
| Air-to-Air | 2x AMRAAM per bay |
| Mixed | 1x AMRAAM + 2x SDB per bay |
| EW | Scaled NGJ-MB pod, 1 kW ERP/sub-band |
| ISR | Advanced SAR 0.1 m, multi-spectral, SIGINT relay |

### Datalink Architecture

TTNT (20 Mbps, MANET), IFDL (60 GHz mm-wave, 100 Mbps), Link-16 (full participant), Ku-band SATCOM (BLOS). MADL-compatible gateway for F-35 interoperability.

# Document 4: Sprinter Procurement Package

Parts Procurement Package | Document No.: CDR-SPRSTRK-PPP-001 | June 2026

## Executive Summary

This Parts Procurement Package defines the complete logistics and sustainment baseline for the Sprinter-class Tactical UAV. Total procurement cost: USD $1,727.5 million (CAD $2,332.1 million). Annual sustainment: USD $71.2 million (CAD $96.1 million). The 10-year lifecycle cost totals USD $2,439.5 million (CAD $3,293.3 million).

The Sprinter force of 60 operational aircraft is sized for sustained operations at 2-3% attrition in contested airspace, with a 20-airframe attrition reserve and a 10-airframe contingency buffer for operational risk scenarios.

### Cost Summary

| Category | USD M | CAD M | % of Total |
| --- | --- | --- | --- |
| Sprinter Airframes (116 total) | 696.0 | 939.6 | 40.3% |
| Spare Parts and Consumables | 301.2 | 406.6 | 17.4% |
| Ground Support Equipment | 168.2 | 227.1 | 9.7% |
| Training Systems | 62.0 | 83.7 | 3.6% |
| Weapons and Munitions | 222.8 | 300.8 | 12.9% |
| Facilities (Depot + 4 MOBs) | 141.8 | 191.4 | 8.2% |
| Initial Support/CLS | 82.5 | 111.4 | 4.8% |
| Contingency | 53.0 | 71.6 | 3.1% |
| TOTAL PROCUREMENT | 1,727.5 | 2,332.1 | 100.0% |

### Force Structure

| Category | Quantity |
| --- | --- |
| Operational Fleet | 60 (15 per MOB) |
| Training Aircraft | 10 |
| Attrition Reserve | 20 (33% of operational fleet) |
| War Reserve | 10 |
| Depot Maintenance | 6 |
| Contingency Buffer | 10 (operational risk) |
| TOTAL PROCUREMENT | 116 |

## Sustainment Concept

The Sprinter's attritable design philosophy (500 flight hours / 200 missions) operates at a 2-3% loss rate in contested airspace, shifting the sustainment model toward greater reuse and fewer replacements than legacy attritable concepts. Two-level maintenance: field-level LRU swap and depot-level structural inspection / engine overhaul at 250-flight-hour intervals. Operational availability target: 88% during high-intensity operations.

### Supply Chain Strategy

•  Tier 1 — Forward-Deployed Spares: Mission-essential LRUs at each MOB for 72 hours of autonomous operations

•  Tier 2 — Regional Depot: Full spares inventory, engine overhaul at Mirabel, QC and Halifax, NS

•  Tier 3 — OEM Support: Pratt & Whitney Canada (engine), Bombardier (airframe), CAE (training), MDA (sensors)

## Spare Parts Summary by Subsystem

All spares calculated at 90% confidence using Poisson demand distribution with adjusted consumption rates for the 2-3% attrition baseline.

| Subsystem | Line Items | Spares Cost (USD) | Key Suppliers |
| --- | --- | --- | --- |
| A. Airframe and Structure | 28 items | $4,400,000 | Bombardier |
| B. Propulsion System | 22 items | $11,280,000 | P&WC, SKF |
| C. Avionics and Flight Control | 18 items | $1,980,000 | CAE, Nvidia |
| D. Sensors | 8 items | $1,500,000 | MDA |
| E. Communications and Datalink | 10 items | $890,000 | ViaSat, DRS |
| F. Electrical and Environmental | 12 items | $745,000 | Honeywell |
| G. Weapons Bay and Armament | 14 items | $1,127,000 | Boeing |
| H. Consumables (30-day campaign) | — | $16,720,000 | Various |
| Contingency | — | $53,000,000 | Strategic reserve |
| TOTAL SPARES | — | $301,200,000 | — |

## Ground Support Equipment

GSE sized for four MOBs (Cold Lake, Bagotville, Goose Bay, Thule/Pituffik). All equipment rated for -55 deg C minimum. Total GSE cost: $168.2M USD covering aircraft handling, refueling, weapons handling, power/starting, environmental/de-icing, and maintenance equipment.

## Training Systems

Total training investment: $62.0M USD. Includes 3 full-mission simulators ($31.5M), 6 GCS simulators ($13.4M), 2 mission planning simulators ($4.2M), maintenance training devices ($6.0M), and e-learning modules. Training pipeline: 12-week operator course, 8-week maintainer course, 4-week Arctic-specific module, 2-week operational doctrine module.

## Risk Assessment

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Engine (P&WC) single source | High | Medium | Strategic spares stockpile; dual-source by Lot 10 |
| Suppression failure scenario | High | Low | 10-airframe contingency buffer; fallback procedures |
| Composite structures lead time | Medium | Medium | Production slot reservations; 16-20 week lead time |
| Arctic environment degradation | Medium | High | CS-RAM qualification; heated storage; accelerated life testing |
| Autonomy software integration | High | Medium | Software escrow; CAE backup development |
| 2-3% attrition rate underestimate | Medium | Medium | 20-airframe reserve (33%); surge production 4 AC/month |

## Implementation Timeline

•  Q3 2026: Establish GSE and training contracts

•  Q4 2026: Begin initial spares procurement; issue production orders for Lots 1-4 (20 attrition reserve + 10 contingency)

•  Q1 2027: Establish depot maintenance facility at Mirabel

•  Q4 2027: IOC — 20 operational Sprinters, 2 MOBs, basic MUM-T

•  Q4 2028: FOC — 60 operational, 4 MOBs, full weapons qualification

•  Q4 2030: Full Block Upgrade — Tempest interoperable

# Document 5: Striker Procurement Package

Parts Procurement Package | Document No.: CDR-STRKR-PPP-001 | June 2026

## Executive Summary

This Parts Procurement Package defines the complete logistics and sustainment baseline for the Striker-class Loyal Wingman UAV. Total procurement cost: USD $1,810.8 million (CAD $2,444.6 million). Annual sustainment: USD $158.4 million (CAD $213.8 million). The 10-year lifecycle cost totals USD $3,394.8 million (CAD $4,583.0 million).

The Striker force of 48 operational aircraft reflects the programme's emphasis on survivable precision strike capacity as the primary weapons delivery platform, with enhanced follow-on strike capability to exploit sanitised corridors.

### Cost Summary

| Category | USD M | CAD M | % of Total |
| --- | --- | --- | --- |
| Striker Airframes (76 total) | 706.8 | 954.2 | 39.0% |
| Spare Parts and Consumables | 339.4 | 458.2 | 18.7% |
| Ground Support Equipment | 200.2 | 270.3 | 11.0% |
| Training Systems | 114.6 | 154.7 | 6.3% |
| Weapons and Munitions | 235.6 | 318.1 | 13.0% |
| Facilities (Depot + 4 MOBs) | 152.8 | 206.3 | 8.4% |
| Initial Support/CLS | 61.4 | 82.9 | 3.4% |
| TOTAL PROCUREMENT | 1,810.8 | 2,444.6 | 100.0% |

### Force Structure

| Category | Quantity |
| --- | --- |
| Operational Fleet | 48 (12 per MOB) |
| Training Aircraft | 6 |
| Depot Maintenance | 4 |
| Attrition Reserve | 12 (25% buffer) |
| War Reserve | 6 |
| TOTAL PROCUREMENT | 76 |

## Sustainment Concept

The Striker's survivable design (800 flight hours / 300 missions) requires a more traditional sustainment model with fatigue tracking, depot-level inspections at 300-flight-hour intervals, and life-limited part management. Operational availability target: 90%. All-aspect stealth demands regular RAM refurbishment and careful handling.

## Spare Parts Summary by Subsystem

| Subsystem | Line Items | Spares Cost (USD) | Key Suppliers |
| --- | --- | --- | --- |
| A. Airframe and Structure | 24 items | $7,420,000 | Bombardier |
| B. Propulsion System | 20 items | $25,761,000 | Pratt & Whitney |
| C. Avionics and Flight Control | 16 items | $6,402,000 | CAE, Nvidia |
| D. Sensors | 12 items | $9,820,800 | MDA |
| E. Communications and Datalink | 10 items | $4,654,000 | MDA, CAE |
| F. Weapons Bay Modules | 12 items | $9,787,800 | Boeing |
| G. Electrical and Environmental | 10 items | $1,347,050 | Various |
| H. Consumables (30-day campaign) | — | $27,724,023 | Various |
| TOTAL SPARES | — | $339,400,000 | — |

## Key Risk Areas

•  Single-source engine supplier (Pratt & Whitney): Strategic spares stockpile; dual-source qualification for Lot 10+

•  RAM material availability: 24-month forward buy for proprietary dual-layer formulation

•  Long lead times for composite structures (20-28 weeks): Pre-positioned spares and production slot reservations

•  Arctic cold-weather impact: Heated storage, CS-RAM qualification, shelf-life monitoring

•  2-4% per-sortie attrition: 25% attrition reserve (12 airframes), production surge capacity

•  Collaborative Combat AI integration: Boeing CLS agreement, software escrow, phased autonomy rollout

## Program Milestones

| Milestone | Date | Criteria |
| --- | --- | --- |
| CDR Complete | June 2026 | Technical baseline approved |
| First Flight | March 2027 | 5 flight test aircraft |
| IOC | December 2027 | 16 aircraft, 2 MOBs, basic MUM-T |
| FOT&E Complete | June 2029 | All weapons qualified |
| FOC | September 2029 | 48 aircraft, 4 MOBs, full capability |
| 30-Day Campaign Ready | January 2030 | Validated surge ops, 96 sorties/day |

# Document 6: Arctic Augmented Gripen Procurement Package

Parts Procurement Package | Document No.: CDR-GRIPEN-PPP-001 | June 2026

## Executive Summary

This Parts Procurement Package defines the complete logistics and sustainment baseline for the Arctic Augmented Gripen E. Total procurement cost: USD $7,847.5 million (CAD $10,594.1 million). Annual sustainment: USD $425.8 million (CAD $574.8 million). The 20-year lifecycle cost totals USD $16,363.5 million (CAD $22,090.7 million).

This is a manned fighter with a 20-year design life versus 500-800 hours for drones. Key differences: comprehensive fatigue tracking, depot structural inspections at 1,200-flight-hour intervals, 26+ week pilot training, and unique Arctic systems (CS-RAM, CNT de-ice, CFTs, SIWP-39, IRIS-M2).

### Cost Summary

| Category | USD M | CAD M | % of Total |
| --- | --- | --- | --- |
| Gripen Airframes (76 total) | 6,828.6 | 9,218.6 | 87.1% |
| Arctic Augmentation Kit (48 AC) | 232.8 | 314.3 | 3.0% |
| Spare Parts and Consumables | 285.4 | 385.3 | 3.6% |
| Ground Support Equipment | 142.6 | 192.5 | 1.8% |
| Training Systems | 118.4 | 159.8 | 1.5% |
| Weapons and Munitions | 98.7 | 133.2 | 1.3% |
| Pilot Survival Equipment | 28.6 | 38.6 | 0.4% |
| Facilities (Depot + 4 MOBs) | 162.8 | 219.8 | 2.1% |
| Initial Support / CLS | 48.6 | 65.6 | 0.6% |
| TOTAL PROCUREMENT | 7,847.5 | 10,594.1 | 100.0% |

### Force Structure

| Category | Quantity |
| --- | --- |
| Operational Fleet | 48 (12 per MOB) |
| Training Aircraft | 6 |
| Depot Maintenance | 4 |
| Attrition Reserve | 12 (25% buffer) |
| War Reserve | 6 |
| TOTAL PROCUREMENT | 76 |

## Sustainment Concept

The Gripen's 20-year / 6,000-flight-hour life requires comprehensive fatigue tracking, depot-level structural inspections at 1,200-flight-hour intervals, and life-limited part management. Two-level maintenance with 12-person field crew per shift. Operational availability: 85%.

## Arctic Augmentation Sustainment

•  CS-RAM tiles: Class 7 cleanroom for application/repair, hydrophobic topcoat renewal every 18 months

•  CNT de-ice systems: Specialized testing equipment and trained technicians

•  CFTs: Composite repair capability and jettison system overhaul

•  SIWP-39 pod: Missile cavity heating system maintenance, door actuator testing

•  IRIS-M2 nozzle: CMC topcoat inspection, mixer tab mechanism overhaul

•  Multi-constellation NAV: CRPA antenna calibration, celestial navigation alignment

## Spare Parts Summary by Subsystem

| Subsystem | Line Items | Spares Cost (USD) | Key Suppliers |
| --- | --- | --- | --- |
| A. Airframe and Structure | 26 items | $25,872,900 | Saab |
| B. Propulsion (F414-GE-39E) | 24 items | $66,165,000 | GE Aerospace |
| C. Inlet System | 6 items | $1,513,000 | Saab |
| D. Avionics and Flight Control | 14 items | $19,526,000 | Saab, Nvidia |
| E. Sensors (Arctic-Optimized) | 10 items | $48,585,000 | Leonardo, Saab |
| F. Communications and Datalink | 9 items | $11,740,000 | ViaSat, Saab |
| G. Stores and Carriage | 10 items | $17,542,000 | Saab |
| H. Electrical and Environmental | 9 items | $9,844,000 | Honeywell, Saab |
| I. Arctic Survival Equipment | 10 items | $2,229,300 | Saab, Gentex |
| TOTAL SPARES | 118 items | $203,017,200 | — |

## Weapons and Munitions Stockpile

The Gripen carries weapons via standard pylons, LO pylons, CFT-integrated stations, and the SIWP-39 pod. Primary armament includes:

| Weapon | Description | Unit Cost | Total Cost |
| --- | --- | --- | --- |
| MBDA Meteor | BVR A2A, 150+ km, ramjet | $2.85M | $1,368M |
| IRIS-T | WVR A2A, 25 km, IIR | $485K | $69.8M |
| AIM-120D3 AMRAAM | BVR A2A, 160+ km | $1.85M | $133.2M |
| GBU-39/B SDB | 110 km glide, GPS/INS | $285K | $95.8M |
| GBU-53/B StormBreaker | 110 km tri-mode | $485K | $81.5M |
| SPEAR 3 | 140 km powered | $685K | $115.1M |
| JASSM-ER | 900+ km standoff | $2.45M | $147M |

## Risk Assessment

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Single-source engine (GE) | Critical | Medium | 10 engine spares; P&WC Montreal overhaul |
| CS-RAM material availability | High | Medium | 24-mo forward buy; domestic qualification |
| CNT de-ice reliability | High | Medium | Accelerated life testing; redundant zones |
| Composite lead times | High | Medium | Production slot reservations; Saab surge 2 AC/mo |
| Arctic cold-weather impact | Medium | High | CS-RAM qualified; heated storage; FFKM seals |
| SIWP-39 certification | High | Medium | Flight test program Eielson/Bodoe; 8-month schedule |
| Export control (ITAR) | Critical | Low | Pre-negotiated TAA; NORAD exemption pathway |

## Implementation Timeline

•  Q3 2026: Award GSE and training contracts ($244.2M)

•  Q4 2026: Begin spares procurement; Mirabel depot construction start

•  Q1 2027: First training aircraft (6 airframes) to Cold Lake

•  Q1 2028: IOC — 24 operational Gripens across 2 MOBs

•  Q2 2030: FOC — 48 operational Gripens, all 4 MOBs

# Document 7: Arctic Horizon War-Gaming Booklet

Operational Validation of the Canadian Manned-Unmanned Combat Air System | Document No.: CDR-WARGAME-2026-002 | Edition 2.1

## Executive Summary

The Arctic Horizon concept — a networked team of the Saab JAS 39 Gripen E (Arctic), 60 attritable Sprinter tactical UAVs, and 48 survivable Striker loyal wingmen — is operationally viable across the full spectrum of anticipated Canadian Arctic missions.

This edition reflects the validated operational parameters from War-Gaming Scenario 1B, with the force structure established at 48/60/48 (Gripen/Sprinter/Striker).

Across six war-gamed scenarios resolved with the Combat Resolution Engine (CRE v2), the system achieved its mission objective in every case and lost zero manned aircraft wherever emissions discipline and standoff tactics were maintained. Sprinter attrition in contested airspace is validated at 2-3% per sortie, enabling campaign durations of 12+ weeks.

### Key Findings

•  Operational viability confirmed across strike, patrol, anti-shipping, air defence, multi-vector, and counter-swarm missions

•  Sprinter loss rates of 2-3% per sortie in contested airspace

•  Campaign duration validated at 12+ weeks

•  ~88% sortie-generation advantage: ~124 effective daily sorties vs. 44-66 for an equivalent fifth-generation fleet

•  Critical vulnerability: datalink dependency — loss of a controlling Gripen forces Sprinter lost-link RTB within 5 minutes

•  Saturation under simultaneous fighter-plus-SAM attack remains a failure mode when suppression is incomplete

•  System acquisition cost: ~$9.24B CAD vs. ~$19B for fifth-generation-only alternative

## Combat Resolution Engine (CRE v2)

The CRE is a deterministic scenario engine wrapped in a probabilistic outcome layer, resolving engagements through five models: detection (radar range equation), IRST (thermal contrast), terrain masking (below 500 m AGL), missile flyout (time = range / avg velocity), and probability of kill (Pk = P(seek) x P(guide) x P(fuze)).

### Methodology

The CRE v2 methodology includes a pre-Dash suppression phase validated through Scenario 1B:

•  Phase 0 (Suppression): Gripen launches Meteor/SPEAR 3/SDB against IADS before Sprinter penetration

•  IADS degradation: 40-60% reduction in SAM ready rounds per suppression wave

•  Sprinter Pk: 0.02-0.03 per engagement with pre-penetration suppression

•  Campaign endurance: 12+ weeks at 2-3% attrition

### Blue Force Structure

| Platform | Qty | Unit Cost | Primary Role |
| --- | --- | --- | --- |
| Arctic Gripen E | 48 | $89.85M | Command, suppression, heavy strike, air defence |
| Sprinter | 60 | $6.0M | SEAD/DEAD, decoy, ISR, EW (post-suppression) |
| Striker | 48 | $9.3M | Precision strike, loyal wingman, EW |

## Scenario 1A: Novaya Zemlya Interdiction (Strike/SEAD — Without Pre-Penetration Suppression)

Setting: Novaya Zemlya (73.3 deg N); S-400 battery with Pantsir point defence, 2x Su-35S QRA. Objective: Render S-400 non-operational for 24+ hours.

Blue package: 2x Gripen, 4x Sprinter (2 EW, 2 A2A), 2x Striker (A2G: 4x SDB + 4x SPEAR 3 each). NO pre-Dash suppression.

Outcome: MISSION SUCCESS WITH HIGH ATTRITION. S-400 battery 85% degraded. 2x Sprinters destroyed (50% of package). 1x Su-35 destroyed. Zero manned aircraft losses. Campaign sustainable for ~3 weeks at this attrition rate.

Key insight: Without pre-penetration suppression, the Sprinter's frontal stealth compressed the S-400 timeline but the battery still fired multiple salvos, destroying 2 of 4 Sprinters.

## Scenario 1B: Novaya Zemlya Interdiction (With Pre-Penetration Suppression) — VALIDATED BASELINE

Setting: Novaya Zemlya (73.3 deg N); S-400 battery with Pantsir point defence, 2x Su-35S QRA. Objective: Render S-400 non-operational for 24+ hours.

Blue package: 2x Gripen (suppression), 4x Sprinter (2 EW, 2 A2A), 2x Striker (A2G: 4x SDB + 4x SPEAR 3 each). WITH pre-Dash Gripen suppression.

Outcome: MISSION SUCCESS WITH LOW ATTRITION. S-400 battery 92% degraded (72-96 hours non-operational). 0x Sprinters destroyed. 1x Su-35 destroyed. Zero manned aircraft losses.

Key insight: With pre-penetration suppression, the Gripen's SPEAR 3 and SDB strikes reduced the S-400 from 12 ready rounds to 4 before the Sprinters even launched. The remaining rounds were absorbed by Striker jamming. This is the validated operational baseline.

## Scenario 2: Fram Strait Patrol (Defensive Counter-Air)

Setting: Fram Strait (78 deg N); open ocean. 2x Su-35S investigating Blue ISR activity. Blue: 1x Gripen, 2x Sprinter (ISR), 1x Striker (EW).

Outcome: MISSION SUCCESS. 1x Su-35 destroyed by Meteor from 140 km (passive launch on IRST + Striker datalink). Airspace sanitised, zero Blue losses.

Key insight: The 15-25% Arctic IRST advantage let Skyward-G detect Su-35s at 70-80% of radar range, enabling a passive kill chain.

## Scenario 3: Northern Sea Route Strike (Anti-Shipping)

Setting: 300 nm north of Siberian coast (75 deg N). Target: Slava cruiser + Udaloy destroyer + HQ-9B shore battery + A-100 AEW.

Outcome: MISSION SUCCESS. Cruiser mission-killed (70% degraded), destroyer 50% degraded, HQ-9B suppressed. 1x Striker graded YELLOW (EW heat damage).

Key insight: Striker all-aspect stealth allowed SPEAR 3 release at 140 km without detection by shipboard S-300F.

## Scenario 4: Early-Warning Intercept (Air Defence)

Setting: 150 nm north of Goose Bay (58 deg N). Target: 4x strategic bombers (2x Tu-95 + 2x Tu-160) approaching ADIZ.

Outcome: PARTIAL SUCCESS. 2x Tu-95 destroyed, 1x Tu-160 damaged, 1x Tu-160 escaped. Zero cruise missiles released.

Key insight: 12-minute Arctic cold-start at -25 deg C is decisive — a fifth-gen alternative often needs external heat carts below -20 deg C.

## Scenario 5: Dual-Threat Defence (Multi-Vector)

Setting: Baffin Bay (70 deg N). Coordinated fighter-plus-SAM attack: 1x S-400, 2x Su-35S, 1x A-100. Most demanding scenario.

Outcome: PARTIAL SUCCESS. Both Su-35s destroyed, S-400 suppressed 75%, zero Blue losses — but the A-100 escaped and the package had zero reserve at the decisive moment (T+0:15).

Vulnerability moment: Simultaneous fighter and SAM shots exceeded reserve capacity. This scenario would require two Gripen suppression waves before Sprinter commitment.

## Scenario 6: Forward-Base Defence under Saturation (Counter-Swarm)

Setting: Dispersed FOL, Canadian High Arctic (74 deg N). 16x Kh-101 cruise missiles (2 waves) + 4x S-70 Okhotnik UCAV. Tests ACE dispersal.

Outcome: MISSION SUCCESS. 100% aircraft preserved via ACE dispersal off the 12-minute cold-start clock. All 4 UCAVs destroyed, 14/16 cruise missiles defeated.

Key insight: The sortie-generation advantage is only real if aircraft survive on the ground. ACE dispersal converts early warning into preservation.

## Campaign-Level Analysis (30-Day High-Intensity)

| Platform | Sorties/AC/Day | Fleet/Day | Hours/AC/Day |
| --- | --- | --- | --- |
| Arctic Gripen | 2.0 | 96 | 3.0 |
| Sprinter | 3.5 | 210 | 2.6 |
| Striker | 2.0 | 96 | 3.2 |
| Total | — | ~402 raw (~124 effective) | — |

### Projected 30-Day Attrition

| Platform | Losses | Fleet | % | Reserve Status |
| --- | --- | --- | --- | --- |
| Sprinter | 12-14 | 60 | 20-23% | Within 20-AC reserve |
| Striker | 2-3 | 48 | 4-6% | Within annual replacement |
| Gripen | 0-1 | 48 | <=2% | Sustainable |

### 12-Week Campaign Sustainability

| Platform | 12-Week Losses | Reserve | Status |
| --- | --- | --- | --- |
| Sprinter | ~36 (60% of fleet) | 20 attrition + 10 contingency | Sustainable with reserve replenishment |
| Striker | ~12 (25% of fleet) | 12 attrition reserve | Within reserve capacity |
| Gripen | 0-2 | 12 attrition reserve | Highly sustainable |

## Vulnerability/Mitigation Matrix

| Vulnerability | Priority | Mitigation |
| --- | --- | --- |
| Datalink dependency (single point of failure) | CRITICAL | Autonomous mesh hand-off (~$10.9M) |
| Suppression failure (Gripen loss before IADS strike) | HIGH | 10-Sprinter contingency buffer; fallback procedures |
| Multi-vector saturation | HIGH | More EW Sprinters; towed decoy on Striker; reserve element |
| A-100/HVA reach gap | HIGH | Meteor-ER / extended-range AMRAAM |
| Base saturation/PD magazine depth | HIGH | Deeper PD magazines; decoy revetments; rapid runway repair |
| Single-aircraft alert magazine | MEDIUM | Layered alert: multiple AC + armed forward drones |

## Final Assessment

The war-game case is strong. The validated operational parameters from Scenario 1B significantly strengthen the operational case by confirming Sprinter attrition at 2-3%, extending campaign endurance to 12+ weeks, and maintaining zero manned aircraft losses across all scenarios.

The concept achieved its objective in every scenario, did so at roughly half the acquisition cost and a quarter of the operating cost of the fifth-generation-only alternative, and its weaknesses remain specific, understood, and fixable.

# Document 8: The Economic Northern Horizon Outlook

Economic Deep Dive: The Arctic Horizon Program | Document No.: ECD-ARCTIC-2026-001 | June 2026

## Executive Summary

This document quantifies the total economic impact of adopting the Arctic Horizon program as an alternative to the F-35-only procurement.

### Headline Figures

| Metric | Estimated Value | Source/Basis |
| --- | --- | --- |
| Total direct jobs created (peak) | 8,340 | Procurement packages |
| Total indirect + induced jobs | 11,950 | Multiplier (ISED 2024) |
| Total GDP contribution (10-year) | $14.1 billion | Multiplier + sector data |
| Procurement savings vs. F-35 | $9.24 billion | Difference in program costs |
| Annual operating cost savings | $1.134 billion/yr | Difference in sustainment |
| Export potential (by 2040) | $2.0-4.0 billion | Market analysis |
| Tax revenue (10-year) | $3.78 billion | Tax multiplier |

## Direct Job Creation by Province

| Province | Direct | Indirect | Induced | Total | % National |
| --- | --- | --- | --- | --- | --- |
| Quebec | 5,160 | 4,644 | 1,990 | 11,794 | 58.3% |
| Ontario | 1,600 | 1,440 | 800 | 3,840 | 19.0% |
| Atlantic | 884 | 703 | 469 | 2,056 | 10.1% |
| Western | 688 | 537 | 372 | 1,597 | 7.9% |
| Pan-Canadian | 0 | 0 | 0 | 1,000 | 4.8% |
| CANADA TOTAL | 8,340 | 7,324 | 4,631 | 20,295 | 100% |

### Quebec — Canada's Aerospace Capital

Quebec hosts 61% of Canada's aerospace manufacturing employment. Final assembly of 48 Arctic Gripen E aircraft plus 108 drone airframes represents the largest production program in Quebec since the Airbus A220. Key activities: 1,800 jobs at Bombardier Mirabel (Gripen assembly), 900 jobs (Sprinter/Striker assembly), 600 jobs at CAE (autonomy), 400 jobs at P&WC (engine depot).

### Ontario — High-Technology Subsystems

Ontario's contribution centres on MDA's radar and EO expertise (Raven ES-05 polar modes, Striker EODAS), the Ottawa autonomy cluster (collaborative combat AI), and precision components. Critically, Ontario's role expands through the auto-to-aero workforce transition program.

## GDP Contribution and Growth

### 10-Year Program Spending

| Spending Category | Amount (CAD B) | Reference |
| --- | --- | --- |
| Gripen airframes (76 total) | $9.22 | CDR-GRIPEN-PPP-001 |
| Sprinter airframes (116 total) | $0.94 | CDR-SPRSTRK-PPP-001 |
| Striker airframes (76 total) | $1.01 | CDR-STRKR-PPP-001 |
| Arctic augmentation kits | $0.31 | CDR-GRIPEN-PPP-001 |
| Spare parts & consumables | $0.78 | Combined |
| Ground support equipment | $0.36 | Combined |
| Training systems | $0.38 | Combined |
| Weapons & munitions | $2.03 | Gripen PPP |
| Facilities | $0.69 | Combined |
| TOTAL PROCUREMENT | $15.72 |  |
| Annual sustainment (10 years) | $3.86 | $386M/year |
| TOTAL 10-YEAR SPEND | $19.58 |  |

### GDP Impact Calculation

Using Statistics Canada inter-provincial I-O multipliers (ISED 2024): Total GDP multiplier 2.19x (direct 1.00x + indirect 0.72x + induced 0.47x). Canadian content: 37.5% based on Saab commitments.

| Impact Type | Value (CAD B) | Notes |
| --- | --- | --- |
| Direct GDP (procurement) | $3.44 | $9.18B x 37.5% |
| Indirect GDP | $2.48 | Direct x 0.72 |
| Induced GDP | $1.62 | Direct x 0.47 |
| TOTAL (procurement) | $7.54 | Over ~8-year delivery |
| Direct GDP (sustainment, 10-yr) | $3.09 | $386M/yr x 10 x 80% |
| Indirect + Induced (sustainment) | $3.67 | Multiplier applied |
| TOTAL (sustainment, 10-yr) | $6.76 |  |
| TOTAL GDP IMPACT (10 years) | $14.30 | Procurement + sustainment |

## Procurement Savings and Reinvestment

| Metric | F-35 Option | Arctic Horizon | Savings |
| --- | --- | --- | --- |
| Acquisition cost | $19.0B | $9.76B | $9.24B |
| Annual operating cost | $1.52B | $386M | $1.134B/yr |
| 10-year operating cost | $15.2B | $3.86B | $11.34B |
| 20-year lifecycle cost | $45.4B | $17.3B | $28.1B |

### Reinvestment Multiplier Effect

| Reinvestment Area | Allocation | Multiplier | GDP Impact |
| --- | --- | --- | --- |
| Tempest (GCAP) partnership | $3.50B | 2.5x | $8.75B |
| Domestic R&D / innovation | $2.00B | 3.2x | $6.40B |
| Infrastructure / Arctic | $2.26B | 1.8x | $4.07B |
| Workforce retraining | $1.00B | 1.5x | $1.50B |
| Contingency | $0.48B | 1.5x | $0.72B |
| TOTAL REINVESTMENT | $9.24B | 2.27x | $21.44B |

## Export Market Potential

The global CCA/loyal wingman market grows from $3.2B (2025) to $10.8B (2034) at 14.8% CAGR. Canadian differentiation: ITAR-free, Arctic-optimized, open architecture, non-superpower status.

| Market | Est. Demand | Canadian Opportunity | Timeline |
| --- | --- | --- | --- |
| Australia | 36-48 Sprinter-class | $180-240M | 2029-2033 |
| Finland | 24-36 Striker-class | $220-330M | 2030-2035 |
| Poland | 48-72 Sprinter-class | $288-432M | 2028-2034 |
| Other NATO | 60-90 mixed | $400-600M | 2030-2040 |
| TOTAL | 192-294 units | $1.31-2.04B |  |

## Workforce Transition — Auto to Aero

The $930 million retraining program transitions 1,275 displaced automotive workers annually into aerospace. Partners: Centennial, Fanshawe, Mohawk, Sheridan colleges, plus Bombardier and MDA. ROI: 4.2x over ten years.

| Auto Skill | Aerospace Application | Retraining | Annual |
| --- | --- | --- | --- |
| CNC machining | Aircraft component fabrication | 3-6 months | 280 |
| Composite manufacturing | Airframe structures, RAM | 6-12 months | 195 |
| Quality control / NDT | Airworthiness inspection | 6 months | 150 |
| Assembly line work | Airframe assembly, integration | 3-6 months | 340 |
| Electrical systems | Avionics, sensor integration | 6-12 months | 225 |
| Program management | Defence procurement | 3-6 months | 85 |
| TOTAL |  |  | 1,275 |

## Economic Sovereignty

| Dimension | F-35 | Arctic Horizon | Value |
| --- | --- | --- | --- |
| ITAR dependency | High (US-controlled) | Low (Canadian) | Avoid veto risk |
| Supply chain control | Limited | Full visibility | Resilience premium |
| Upgrade autonomy | US-determined | Canadian-determined | Capability agility |
| Export control | US veto | Canadian authority | $500M+ opportunity |
| Source code | Denied | Full (Saab guarantee) | Innovation enablement |
| Maintenance IP | US depot only | Canadian depot | $1.2B sustainment |

## Conclusion

The Arctic Horizon program represents a generational opportunity for Canadian industrial policy. At roughly half the acquisition cost and one-quarter the operating cost of the F-35-only alternative, the program creates an estimated 20,295 total jobs, contributes $14.3 billion to Canadian GDP over ten years, and generates $3.78 billion in tax revenue. Combined with the $21.44 billion reinvestment GDP impact, the total 10-year economic footprint reaches $35.74 billion.

# Document 9: Canada and the Tempest (GCAP) Partnership

Economic Deep Dive | Document Reference: CDR-ECON-2026-001 | June 2026

## Executive Summary

This document quantifies the long-term industrial and economic benefits of Canada joining the Global Combat Air Programme (GCAP) as a Tier 2 partner in developing the sixth-generation Tempest fighter. GCAP — a trilateral program between the United Kingdom, Italy, and Japan — represents a GBP 25+ billion opportunity.

By leveraging the $9.24 billion in procurement savings generated by the Arctic Horizon program, Canada can enter GCAP as a genuine partner nation while maintaining credible Arctic sovereignty capabilities throughout the 2026-2035 interim period.

### Key Findings

| Metric | Value |
| --- | --- |
| Direct Jobs Created | 5,000 - 8,000 |
| Total Jobs (Direct + Indirect + Induced) | 13,000 - 21,000 |
| 25-Year GDP Contribution | $6.6 - $9.8 billion |
| 25-Year Tax Revenue | $2.4 - $3.7 billion |
| Canadian Industry Revenue | $8.0 - $12.0 billion |
| Export Revenue Potential (by 2055) | $2.5 - $4.5 billion |
| Return on Investment (Conservative) | 2.3x |
| Return on Investment (Moderate) | 3.4x |
| Comprehensive ROI (with intangibles) | >5x |
| Sovereign Control | Full Canadian authority |
| ITAR Dependency | Minimal to none |

## What is GCAP / Tempest?

The Global Combat Air Programme is a trilateral initiative between the UK, Italy, and Japan to develop a sixth-generation combat air system. Target IOC: 2035. Programme value exceeds GBP 25 billion. Industrial partners: BAE Systems (UK), Leonardo (Italy), JAIEC (Japan). The joint venture Edgewing was created in June 2025 with equal 33.3% shareholding.

The system-of-systems includes: Tempest optionally-manned fighter, collaborative combat aircraft (CCA) loyal wingman drones, advanced AI and autonomy, integrated sensor networks with multi-domain data fusion, next-generation EW, and open systems architecture.

## Direct Job Creation by Phase

| Phase | Direct | Indirect | Total | Period |
| --- | --- | --- | --- | --- |
| Phase 1: Observer/Integration | 200-400 | 400-600 | 600-1,000 | 2026-2030 |
| Phase 2: Tier 2 Partnership | 2,000-3,000 | 3,000-5,000 | 5,000-8,000 | 2031-2035 |
| Phase 3: Production/Sustainment | 3,000-5,000 | 5,000-8,000 | 8,000-13,000 | 2036-2060 |
| TOTAL (2035-2060) | 5,000-8,000 | 8,000-13,000 | 13,000-21,000 |  |

### Regional Distribution

| Province/Region | Direct Jobs | Key Activities |
| --- | --- | --- |
| Quebec (Montreal/Mirabel) | 2,500-4,000 | Aerostructures, advanced composites, final assembly |
| Ontario (Toronto/Ottawa) | 1,500-2,500 | Mission systems, autonomy software, sensors, AI |
| Atlantic (Halifax) | 500-800 | MRO, sustainment hub, defence electronics |
| Western Canada | 300-500 | Supply chain, precision components, testing |

## The $9.24 Billion Bridge

The Arctic Horizon programme generates $9.24 billion in acquisition savings versus the F-35-only alternative. The Economic Outlook allocates $3.5 billion to Tempest/GCAP partnership entry — funding Canada's Tier 2 work share without requiring additional defence budget allocations.

### Investment Allocation

| Reinvestment Area | Allocation (CAD B) | Purpose |
| --- | --- | --- |
| GCAP entry fee & work share | $3.5 | Tier 2 partnership participation |
| Domestic R&D / innovation | $2.0 | Autonomy, AI, sensor development |
| Infrastructure / Arctic sovereignty | $2.24 | Facilities, testing, basing |
| Workforce retraining | $1.0 | Auto-to-aero transition |
| Contingency reserve | $0.5 | Risk mitigation buffer |
| TOTAL REINVESTMENT | $9.24 |  |

### ROI Projection

With a $3.5 billion entry investment generating $8.0-12.0 billion in Canadian industry revenue, the conservative ROI is 2.3x and moderate ROI is 3.4x. When incorporating GDP multiplier effects, ITAR independence value, and export revenue, the comprehensive economic return exceeds 5x on the initial investment.

## Supply Chain and SME Impact

GCAP participation would catalyse 250-350 Canadian companies in the supply chain at peak production. Tier 1 (8-12 firms): aerostructures, mission systems, propulsion — $2.0-3.5B contract value. Tier 2 (40-60 firms): composites, actuators, avionics — $1.5-2.5B. SMEs (200-300): $1.5-2.5B in contracts.

## Export Market Potential

| Market | Est. Demand | Opportunity | Timeline |
| --- | --- | --- | --- |
| Australia | 36-48 units | $0.5-1.0B | 2030-2040 |
| Poland | 48-72 units | $0.5-1.0B | 2030-2045 |
| Other NATO (Baltic, C. Europe) | 60-90 units | $1.0-1.5B | 2035-2045 |
| Nordic states | 24-36 units | $0.5-1.0B | 2035-2045 |
| TOTAL | 168-246 units | $2.5-4.5B |  |

## Economic Sovereignty Benefits

For seven decades, Canada has accepted severe constraints on sovereign control over its air combat capability. GCAP Tier 2 partnership fundamentally changes this: Canadian-controlled design authority, full supply chain visibility, export authority resting with the Canadian government, source code access, and maintenance IP held in Canada worth an estimated $1.2 billion.

A Canada that possesses genuine alternatives to US defence technology can negotiate from a position of equality. This 'walk-away' credibility is worth an estimated $2-3 billion in improved contract terms over 20 years across all defence procurement.

## Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| GCAP programme delays | Medium | High | Phased partnership; Gripen bridge |
| ITAR/export control on subsystems | Low | Critical | Canadian-controlled design |
| Cost overruns | Medium | High | Tier 2 capped work share |
| Technology transfer restrictions | Medium | High | Negotiated IP framework |
| Exchange rate fluctuation | High | Medium | Hedging; local production |

## Conclusion and Recommendations

The economic case for Canadian participation in GCAP is clear, compelling, and comprehensive. As a Tier 2 partner, Canada would generate 5,000-8,000 direct jobs and 13,000-21,000 total jobs. GDP contribution would reach $6.6-9.8 billion over 25 years. Export potential of $2.5-4.5 billion would establish Canadian aerospace as a significant player in the global sixth-generation market.

The window for Canada to join GCAP as a meaningful partner is narrow and closing. The three core nations are advancing rapidly, and the industrial architecture is being established now. If Canada delays beyond the 2026-2027 entry point, it risks being relegated to customer status — able to buy the aircraft but unable to participate in its creation. The Arctic Horizon programme has given Canada the means. The question is whether Canada has the will.

### Recommendations

•  1. Proceed with observer status immediately, securing the July 2026 ministerial meeting window

•  2. Allocate $3.5 billion from Arctic Horizon savings to GCAP entry

•  3. Establish a dedicated GCAP industrial office within ISED

•  4. Develop a comprehensive IP strategy with source code access as a condition of partnership

•  5. Pursue export opportunities through CCC, prioritising Australia, Poland, and Nordic states

•  6. Extend the $1.0 billion workforce retraining programme to include GCAP-specific skills

•  7. Leverage Arctic Horizon drone experience to strengthen Canada's bid for CCA work share

## 2. Detailed System Subcomponents

### 2.1 Open Systems Gateway (OSG) — The "Babel Fish" Core

The Open Systems Gateway is the central processing unit that acts as the data translation bridge. It ensures that each platform receives data in its native format so that onboard systems can integrate the information without modification. The Canadian implementation is derived from the Skunk Works OSG architecture demonstrated in Project Deimos and Ramstein Flag, re-engineered by CAE Canada under sovereign Canadian control to eliminate ITAR dependencies.

### OSG Physical Specifications

| Parameter | Value |
| --- | --- |
| Chassis Form Factor | 3/4 ATR Short (3.75" H x 12.5" W x 14.0" D) |
| Total System Weight | 18.4 kg (40.6 lb) |
| Processing Architecture | Intel Xeon D-2183T (8-core, 16-thread, 2.5 GHz base) + Xilinx XCVU9P-L2FFVB2104E FPGA |
| System Memory | 64 GB DDR4-2666 ECC SDRAM (2 x 32 GB SO-DIMM) |
| Storage | 2 x 1 TB NVMe SSD (RAID 1, Samsung PM9A3 M.2 22110, -40 to +85 deg C) |
| Cooling | Liquid cooling, 50/50 propylene glycol-water, 450 W heat rejection via cold plate to Striker weapons bay wall |
| Operating Temperature | -55 deg C to +71 deg C (MIL-STD-810H, Method 501.7 / 502.7) |
| Power Input | 28 VDC MIL-STD-704F (22-32 V range), 350 W peak, 285 W sustained |
| Operating System | Red Hat Enterprise Linux 8.8 Real-Time (Military-Grade), DO-178C certifiable |
| Translation Latency | < 50 ms end-to-end (MADL to Link 16, verified via HW timestamping) |
| Encryption | AES-256-GCM (hardware-accelerated via FPGA), dynamic key rotation every 60 seconds |

### 2.2 Software-Defined Radio (SDR) — The Hardware Backbone

The SDR subsystem is based on the Northrop Grumman Freedom 550, a proven multi-channel, software-defined radio that has been demonstrated in live exercises bridging MADL, IFDL, and Link 16. The Canadian variant (NG-F550-OSA-CA) is an OMS-compliant derivative with specific waveform licenses for the Arctic Horizon datalink ecosystem.

| Parameter | Value |
| --- | --- |
| Frequency Range | 0.5 MHz - 40 GHz (continuous coverage via 6 switchable RF front-ends) |
| Instantaneous Bandwidth | Up to 2 GHz per channel (4 GSPS ADC/DAC, 16-bit resolution) |
| Waveforms (Simultaneous) | MADL, IFDL, Link 16, TTNT, SATCOM (Ku/Ka), UHF/VHF, HAVE QUICK I/II |
| Modulation Schemes | OFDM, FSK, PSK (BPSK/QPSK/8PSK), QAM (16/64/256), DSSS, FHSS (software-defined) |
| LPI/LPD Support | Directional beamforming, frequency-hopping (10,000+ hops/sec), power control |
| Antenna Interface | 4-port, electronically scanned array (ESA) with +/-60 deg azimuth, +/-45 deg elevation |
| Data Rates | 100 Mbps (MADL), 31.6 kbps - 1 Mbps (Link 16), 20 Mbps (TTNT), 50 Mbps (SATCOM) |
| Weight | 9.2 kg (20.3 lb) including RF front-ends |
| Power Consumption | 28 VDC, 180 W (peak TX), 95 W (receive/monitor mode) |

### 2.3 MADL Terminal — Receiving the F-35 Whisper

The MADL terminal is the most technically challenging component of Gateway One. The Multifunction Advanced Data Link was developed by Northrop Grumman as part of the F-35's AN/ASQ-242 Communications, Navigation and Identification (CNI) avionics suite. It is a directional, Ku-band (12-18 GHz) datalink that uses active phased-array antennas for narrow-beam transmission with fast frequency-hopping — providing low probability of intercept/detection essential for fifth-generation stealth operations.

The MADL waveform is ITAR-controlled. Canada must negotiate access under a Technology Sharing Agreement (TSA), as the United Kingdom and Netherlands have done. The Canadian TSA would provide the MADL waveform specification (Version 3.2) and the JREAP-C encapsulation format, but not the F-35 CNI source code — consistent with Skunk Works' OSG model, where the gateway translates MADL data without requiring F-35 avionics modification.

| Parameter | Value |
| --- | --- |
| Frequency Band | Ku-band: 12-18 GHz (ITAR-controlled allocation) |
| Data Rate | Up to 100 Mbps (directional burst) |
| Range | 50-100 nm direct; up to 200 nm with gateway relay extension |
| Antenna Configuration | 6 active phased-array panels (spherical coverage), 128 elements each |
| LPI/LPD Features | Directional beam (3 dB beamwidth: 12 deg), fast hopping (10,000+ hops/sec), spread-spectrum |
| Anti-Jam | Adaptive null-steering (4 nulls simultaneously), 30 dB J/S improvement |
| Receive Sensitivity | -105 dBm (at 100 Mbps, BER < 1E-6) |

### 2.4 Link 16 Terminal (MIDS-LVT-2 Canadian Variant)

The Link 16 terminal provides NATO-standard connectivity to the Gripen E, ground C2 systems, and allied forces. Gateway One uses the L3Harris MIDS-LVT(2) terminal in a Canadian configuration (L3H-MIDS-LVT-2-CA) with enhanced throughput (1.2 Mbps) and full J-series message compatibility.

| Parameter | Value |
| --- | --- |
| Frequency | 960-1215 MHz (L-band) |
| Data Rate | 31.6 kbps (standard) / 1.2 Mbps (enhanced throughput, BU2 firmware) |
| Output Power | 1 W / 25 W / 200 W selectable (HPA-200 interface) |
| TDMA | 128 time slots/sec, network participation group (NPG) selectable |
| Range | 300+ nm (air-to-air), 200+ nm (air-to-ground) |
| Host Interface | Dual ADDSI (enhanced X.25 + Ethernet 10/100/1000Base-T), MIL-STD-1553B |
| Terminal Weight | 36.7 kg total (17.4 kg terminal + 11.6 kg PSU + 4.6 kg cooler + 3.1 kg mount) |
| Crypto | DS-101 keyfill, SKL modern crypto module, AN/ARN-155(V) AES-256 |

### 2.5 TTNT Modem — The High-Bandwidth Mesh

The Tactical Targeting Network Technology (TTNT) modem provides the high-bandwidth mesh backbone connecting Gateway One to Striker and Sprinter UAVs, as well as ground-based C2 nodes. Based on the Collins Aerospace TTNT-1000, this IP-based ad-hoc network delivers the throughput required for real-time sensor-to-shooter operations.

| Parameter | Value |
| --- | --- |
| Frequency | 2.5 GHz (S-band), OFDM modulation |
| Network Bandwidth | 14+ Mbps instantaneous; 2 Mbps single-user TX, 8 Mbps single-user RX |
| Range | 300 nm direct; multi-hop relay up to 16 hops |
| Network Topology | Self-forming, self-healing ad-hoc mesh (802.11s-derived), up to 100 nodes |
| Latency | < 2 ms node-to-node ( Quality-of-Service prioritised) |
| Security | NSA Type-1 Internal Cryptographic Subsystem (CSS), COMSEC/TRANSEC |
| Form Factor | 3.6 kg (8 lb), 125 cubic inches (SWaP-optimised for UAS) |

# Document 10: Gateway One — The F-35 Interoperability Layer

Engineering Specification | Document No.: CDR-GW1-2026-001 | June 2026

## Executive Summary

This document establishes the Critical Design Review (CDR) technical baseline for the Gateway One (GW-1) Interoperability Layer — a Canadian-sovereign, AI-enabled datalink gateway system that transforms the 16 F-35A Lightning II aircraft Canada is committed to procure under NORAD obligations from an isolated "golden squadron" into a fully integrated sensor-strike node within the Arctic Horizon mixed fleet.

Gateway One bridges the F-35's proprietary Multifunction Advanced Data Link (MADL) — a Ku-band, directional, low-probability-of-intercept waveform operating at 12–18 GHz — with the open-architecture datalink ecosystem of the Arctic Horizon force (Gripen E Link 16 / STANAG 5522, Striker IFDL/TTNT mesh, Sprinter TTNT MANET). The system is derived from proven operational demonstrations: Lockheed Martin Skunk Works' Open Systems Gateway (OSG) validated during Project Hydra (2021), Project Deimos (December 2024), and Exercise Ramstein Flag (April 2025), where Dutch F-35As shared live classified targeting data via MADL through OSG into the Dutch Keystone C2 system — the first live classified data share outside the United States.

Gateway One is not a reverse-engineered MADL solution. It is a sovereign Canadian implementation of the same open-architecture principles demonstrated by Skunk Works, installed on the Striker Loyal Wingman platform as a survivable, high-altitude relay node. The system provides sub-50ms end-to-end translation latency, AES-256 encryption with dynamic key rotation, and Multi-Level Security (MLS) data labelling — ensuring that F-35 sensor data reaches every Gripen, Striker, and Sprinter in the package without compromising the F-35's low-observable signature.

## 1. System Architecture Overview

### 1.1 Design Philosophy

The Gateway One system is built on an Open Systems Architecture (OSA) compliant with the U.S. Air Force Open Mission Systems (OMS) standard and NATO STANAG 5603 (JREAP-C over IP). It employs software-defined radio (SDR) front-ends and an AI-driven protocol translation layer, following the proven model demonstrated by the U.S. Air Force's GatewayOne experiments, Northrop Grumman's Freedom 550 SDR relay trials (Babel Fish III, 2023), and Lockheed Martin's Open Systems Gateway.

The gateway serves as a "universal translator" that converts data between the following waveform domains:

•  MADL (Multifunction Advanced Data Link): F-35's native directional LPI/LPD datalink, Ku-band 12–18 GHz, developed by Northrop Grumman as part of the AN/ASQ-242 CNI suite. Uses active phased-array antennas for narrow-beam transmission with fast frequency-hopping anti-jam.

•  IFDL (Intra-Flight Data Link): F-22 Raptor's 60 GHz mmWave stealth datalink. Gateway One provides IFDL receive capability for future F-22 integration scenarios under NORAD.

•  Link 16 (TADIL-J): NATO standard tactical datalink, 960–1215 MHz L-band, implemented on the Gripen E via the MIDS-LVT-2 terminal. Full J-series message set (J1.0–J31.6) supported.

•  TTNT (Tactical Targeting Network Technology): High-bandwidth IP-based mesh network, 2.5 GHz S-band OFDM, up to 20 Mbps network throughput, used by Striker and Sprinter UAVs for sensor-to-shooter connectivity.

•  SATCOM (Ku/Ka-band): Beyond-line-of-sight reachback to NORAD/NATO C2 via ViaSat VRT-1000 terminal, enabling F-35 data to reach ground-based command centres and allied networks.

### 1.2 Core System Components

| Component | Part Number / Model | Description |
| --- | --- | --- |
| Open Systems Gateway | CAE-GW1-OSG-01 | Software-defined translation layer; Linux-based real-time OS with containerized microservices for each datalink protocol. 3/4 ATR chassis. |
| Software-Defined Radio | NG-F550-OSA-CA | Northrop Grumman Freedom 550 variant; multi-waveform SDR, 0.5–40 GHz, OMS-compliant, conduction-cooled. |
| AI Translation Engine | MDA-AIM-GW1-01 | ML-based protocol translation, track correlation, sensor fusion; Nvidia GPU-accelerated inference. |
| MADL Terminal | NG-MADL-TRX-02 | Ku-band directional LPI/LPD transceiver; 6 phased-array apertures for spherical coverage; 100 Mbps data rate. |
| Link 16 Terminal | L3H-MIDS-LVT-2-CA | MIDS-LVT(2) Canadian variant; 960–1215 MHz, 1/25/200 W output, dual ADDSI interface, self-contained cooling. |
| TTNT Modem | COL-TTNT-1000-GW | Collins Aerospace TTNT-1000 variant; 2.5 GHz S-band OFDM, 20 Mbps mesh, IP-based ad-hoc networking. |

## 3. AI Translation Engine — The "Brain"

### 3.1 Core Functions

The AI Translation Engine (MDA-AIM-GW1-01) is responsible for dynamic protocol translation, signal processing, and context-aware data routing. Developed by MDA Corporation (MacDonald, Dettwiler and Associates) in partnership with Nvidia Canada and the Vector Institute for Artificial Intelligence, it is the "translator" that understands the semantic meaning of tactical data and converts it between platforms in real time.

Signal-to-Data Translation: Raw RF signals from MADL, IFDL, Link 16, and TTNT are demodulated, decoded, de-fragmented, and error-corrected using FPGA-accelerated DSP pipelines (Xilinx XCVU9P). Output: structured tactical data objects (tracks, targets, threat levels, weapon status) in NATO ADatP-37 (Link 16) or OMS-compliant JSON.

Protocol Conversion: MADL to Link 16 translation converts the F-35's proprietary directional data into NATO-standard J-series messages (J1.0 Target Report, J2.2 Aircraft Position, J3.4 Surface Track, J7.0 Weapon Status). Reverse translation (Link 16 to MADL) filters and packages Gripen/Striker tracks into MADL-compatible format for uplink to F-35s.

Track Correlation and Fusion: A multi-hypothesis tracking (MHT) algorithm correlates tracks from F-35 AN/APG-85 radar, Gripen Raven ES-05, Striker EODAS/ESA, and Sprinter ESM into a single, unambiguous Common Operational Picture (COP). The system uses geodetic registration (WGS-84) and time-synchronisation (GPS-disciplined oscillator, +/-50 ns) to eliminate dual-track artefacts.

Dynamic Routing: If a datalink is degraded or jammed, the AI automatically re-routes data through alternative paths (e.g., MADL blocked -> relay via TTNT mesh -> SATCOM -> ground C2 -> Link 16). Route selection optimises for latency, bandwidth, and survivability using reinforcement learning trained on 10,000+ simulated engagement scenarios.

### 3.2 AI Hardware Architecture

| Component | Specification |
| --- | --- |
| AI Inference Processor | Nvidia Jetson AGX Orin Industrial (32 GB LPDDR5, 275 TOPS INT8, 2048 CUDA cores, 64 Tensor Cores) |
| Signal Processing FPGA | Xilinx Virtex UltraScale+ VU9P (2.5M logic cells, 1,248 DSP slices, 96 GTY transceivers at 28.2 Gb/s) |
| System Memory | 128 GB DDR4-3200 ECC (4 x 32 GB RDIMM) |
| Storage | 4 TB NVMe SSD (2 x 2 TB Samsung PM9A3, RAID 1, hot-swappable) |
| AI Framework | TensorRT 8.6 (inference), PyTorch 2.1 (model development), ONNX Runtime (interoperability) |
| Neural Network Models | Track Correlation Net (TCN-2025): 12-layer transformer, 4.2M parameters; Route Optimiser Net (RON-2025): Graph neural network, 8.7M parameters |
| Inference Latency | < 8 ms per track correlation decision; < 15 ms for route re-planning (50 Hz replanning rate) |

## 4. Physical Installation Options

### 4.1 Option Alpha: Striker Loyal Wingman — Primary Configuration

The primary installation option places the Gateway One system inside the Striker Loyal Wingman's internal weapons bay. This configuration leverages the Striker's all-aspect stealth (-28 dBsm frontal RCS), 55,000 ft service ceiling, and 620 nm combat radius to provide a survivable, high-altitude relay node that can operate within contested airspace alongside F-35s.

| Parameter | Value |
| --- | --- |
| Installation Location | Striker Internal Weapons Bay, Port Bay (forward section, stations 1-2) |
| Total Payload Weight | 142 kg (OSG 18.4 kg + SDR 9.2 kg + MADL terminal 14.5 kg + Link 16 36.7 kg + TTNT 3.6 kg + AI module 8.2 kg + PSU 12.4 kg + cooling system 11.8 kg + antenna assemblies 18.2 kg + cabling 9.6 kg) |
| Power Draw | 850 W peak (from Striker 28V DC bus, 45 A max draw) |
| Cooling | Liquid-to-air heat exchanger using Striker fuel as thermal sink; 850 W heat rejection |
| Antenna Configuration | MADL: 2 x Ku-band ESA panels (dorsal fairing); Link 16: L-band blade (ventral); TTNT: 2 x S-band patch (wing trailing edge); SATCOM: steerable Ku flat panel (dorsal aft) |
| LoS Coverage | 250 nm radius at 50,000 ft (F-35 MADL); 300 nm (Link 16); 280 nm (TTNT mesh) |
| Survivability | All-aspect stealth; 2-4% per-sortie loss rate in contested ops; autonomous RTB on wingman loss |

### 4.2 Option Bravo: Palletized Ground Station — Secondary Configuration

For forward operating bases (FOBs) and expeditionary operations, a palletized, rapidly deployable ground gateway is provided in a modified 10-foot ISO container. This configuration provides persistent BLOS connectivity from austere locations and serves as a backup when airborne relays are unavailable.

| Parameter | Value |
| --- | --- |
| Container | 10 ft ISO HC (3.0m x 2.4m x 2.6m), C-130/C-17 transportable, Arctic-rated (-55 deg C) |
| Setup Time | 45 minutes (4-person crew); 20 minutes with forklift |
| Antenna Mast | Telescopic 12 m hydraulic mast (L-band Link 16, S-band TTNT, Ku SATCOM dish) |
| Power | 20 kW diesel generator (JP-8 compatible) + UPS (30 min backup) |
| Environmental | ECU: -55 deg C to +55 deg C operational; NBC filtration; EMP hardening (MIL-STD-461G) |

## 5. Communications Architecture and Data Flow

### 5.1 Gateway One Data Translation Matrix

| Source Platform | Source Link | Gateway Action | Output Link | Recipient |
| --- | --- | --- | --- | --- |
| F-35A | MADL (Ku, 100 Mbps) | Decrypt, translate to J-series, re-encrypt | Link 16 / TTNT | Gripen E, Striker, Sprinter, Ground C2 |
| Gripen E | Link 16 (L-band) | Package into MADL format | MADL (Ku) | F-35A (uplink tracks) |
| Striker | TTNT (S-band) | Fusion, correlation, protocol bridge | MADL / Link 16 / SATCOM | F-35A, Gripen E, NORAD |
| Sprinter | TTNT (S-band) | Aggregation, relay | Link 16 / TTNT | Striker, Gripen E, Ground C2 |
| NORAD / Ground C2 | SATCOM (Ku/Ka) | JREAP-C decode, translate | Link 16 / MADL | All airborne platforms |

## 6. Bill of Materials — Specific Part Numbers

### 6.1 Line-Replaceable Units (LRUs)

| Line | Part Number | Description | NSN | Qty | Unit Cost |
| --- | --- | --- | --- | --- | --- |
| 1 | CAE-GW1-OSG-01 | Open Systems Gateway, 3/4 ATR, Xeon D + VU9P FPGA | 5895-21-005-1234 | 24 | $485,000 |
| 2 | NG-F550-OSA-CA | Freedom 550 SDR, OMS, 0.5-40 GHz, Canadian variant | 5820-21-005-1235 | 24 | $1,245,000 |
| 3 | NG-MADL-TRX-02 | MADL Transceiver, Ku-band, 6-panel ESA, 100 Mbps | 5820-21-005-1236 | 24 | $2,850,000 |
| 4 | L3H-MIDS-LVT-2-CA | MIDS-LVT(2) Terminal, Canadian config, self-cooled | 5820-21-005-1237 | 24 | $680,000 |
| 5 | COL-TTNT-1000-GW | TTNT Modem, S-band, 20 Mbps mesh, IP-based | 5820-21-005-1238 | 24 | $385,000 |
| 6 | MDA-AIM-GW1-01 | AI Translation Module, Jetson AGX Orin + VU9P FPGA | 5895-21-005-1239 | 24 | $425,000 |
| 7 | MDA-ESA-KU-02 | Ku-band ESA Antenna, 128 elements, +/-60 deg scan | 5985-21-005-1240 | 48 | $125,000 |
| 8 | L3H-ANT-L16-01 | L-band Link 16 Blade Antenna, 7 dBi gain, 200 W | 5985-21-005-1241 | 24 | $18,500 |
| 9 | VSAT-SAT-KU-01 | ViaSat VRT-1000, Ku/Ka SATCOM, 50 Mbps, steerable flat panel | 5820-21-005-1242 | 24 | $295,000 |
| 10 | CAE-PSU-28V-450 | 28V DC Power Supply Unit, 450 W, MIL-STD-704F | 6130-21-005-1243 | 24 | $42,000 |
| 11 | CAE-LCS-850-01 | Liquid Cooling System, 850 W capacity, propylene glycol | 4130-21-005-1244 | 24 | $38,000 |
| 12 | CAE-CHS-ISO10 | Palletized Ground Station, 10 ft ISO, Arctic-rated | 8140-21-005-1245 | 8 | $185,000 |

### 6.2 Procurement Summary

| Cost Category | USD (M) | CAD (M) | % of Total |
| --- | --- | --- | --- |
| LRUs and Hardware | $68.4M | $92.3M | 45.2% |
| Software Development (AI/ML) | $24.8M | $33.5M | 16.4% |
| Integration and Test | $18.2M | $24.6M | 12.0% |
| MADL TSA and Licensing | $15.0M | $20.3M | 9.9% |
| Ground Stations (x8) | $8.4M | $11.3M | 5.5% |
| Training and Documentation | $6.2M | $8.4M | 4.1% |
| Spares and Support (10-yr) | $8.5M | $11.5M | 5.6% |
| Contingency | $2.0M | $2.7M | 1.3% |
| TOTAL GATEWAY ONE PROGRAM | $151.5M | $204.6M | 100.0% |

## 7. Integration with Canadian and NORAD Systems

### 7.1 NORAD / NADS Compatibility

Gateway One is designed for full interoperability with the North American Air Defense System (NADS) and the Canadian Department of National Defence's future Joint All-Domain Command and Control (JADC2) architecture. The system uses standard NATO J-series messages for all Link 16 traffic, TTNT for high-bandwidth data (video, targeting, full-motion video), and JREAP-C over SATCOM for beyond-line-of-sight reachback to NORAD command centres atCFB North Bay, Cheyenne Mountain, and Elmendorf AFB.

The successful demonstration of the Skunk Works OSG at Exercise Ramstein Flag (April 2025) — where Dutch F-35As passed live classified targeting data via MADL through OSG into the Dutch Keystone C2 system, achieving a confirmed ground-target kill via rocket artillery in "a matter of minutes" — provides direct operational validation of the Gateway One concept. Canada will replicate this architecture using Canadian-developed software and Striker-based relay platforms.

### 7.2 Multi-Level Security (MLS) Architecture

Gateway One implements a Multi-Level Security (MLS) architecture compliant with NATO SDIP-27 and Canadian ITSG-33. The system maintains strict separation between:

•  Top Secret (TS) / CANFORGEN: F-35 MADL traffic at the highest classification level — processed in a physically isolated FPGA pipeline with no software involvement.

•  Secret (S) / PROTECTED-C: Correlated track data distributed to Gripen, Striker, and Sprinter platforms via Link 16 and TTNT.

•  Restricted / PROTECTED-A: Degraded track data for coalition partners and lower-classification networks.

•  Unclassified / UNCLASSIFIED: Position reporting and status for civilian ATC and search-and-rescue coordination.

## 8. Engineering Considerations and Risk Mitigation

### 8.1 Critical Engineering Challenges

MADL ITAR Access: The MADL waveform specification is ITAR-controlled. Mitigation: Negotiate a Technology Sharing Agreement (TSA) with the U.S. Department of Defense under the existing NORAD framework, following the UK and Netherlands precedent. Estimated timeline: 12-18 months. Estimated cost: $15.0M USD.

Latency Budget: The sub-50ms end-to-end latency requirement is aggressive. Mitigation: FPGA-accelerated DSP pipelines for signal processing; dedicated AI inference hardware (Jetson AGX Orin); deterministic real-time Linux (RHEL 8.8 RT). Verified via hardware timestamping (IEEE 1588-2008 PTP).

Thermal Management: 850 W total heat dissipation in a Striker weapons bay at -55 deg C ambient. Mitigation: Liquid cooling with 50/50 propylene glycol-water, 850 W capacity; cold plate interface to Striker weapons bay wall; fuel-cooled heat exchanger for extended operations.

EMI/EMC: Four simultaneous active transmitters (MADL Ku, Link 16 L-band, TTNT S-band, SATCOM Ku/Ka) in close proximity. Mitigation: Full MIL-STD-461G certification; frequency separation (Ku vs L vs S); shielded coaxial cabling (MIL-DTL-17); RF isolation via waveguide filters; antenna placement optimisation (dorsal/ventral separation).

Power Budget: 850 W peak draw from Striker 28V bus limits weapons carriage. Mitigation: Power management software prioritises mission-critical waveforms; SDR operates in time-division mode when not all links are simultaneously active; 45 A peak within Striker power generation capacity (55 A continuous).

## 9. Testing and Certification Roadmap

The Gateway One testing program follows a rigorous four-phase approach, leveraging existing test infrastructure and lessons learned from the Skunk Works OSG demonstrations.

| Phase | Activity | Deliverable | Timeline |
| --- | --- | --- | --- |
| I | Lab Integration: MADL/Link 16/TTNT simulators; closed-loop protocol translation validation | Software Build 1.0; <50ms latency verified; protocol translation accuracy >99.9% | Q1-Q3 2027 |
| II | Ground Integration: Full hardware-in-the-loop on Striker surrogate airframe at CFB Cold Lake | Hardware Qualification Report; EMI/EMC pass (MIL-STD-461G); thermal validation | Q4 2027 - Q2 2028 |
| III | Flight Test: 50+ flight hours on Striker test aircraft; live F-35 interoperability at Eielson AFB | Flight Test Report; live MADL translation verified; TRL 7 achieved | Q3 2028 - Q1 2029 |
| IV | Operational Validation: Maple Flag exercise; NORAD interoperability demonstration; IOC | Operational Acceptance Certificate; TRL 8; IOC declared | Q2-Q4 2029 |

## 10. Force Structure and Deployment

Gateway One is procured as a fleet-wide capability integrated into the 48 Striker Loyal Wingman aircraft and supported by 8 palletized ground stations. The force structure provides continuous coverage across all four Main Operating Bases (MOBs) with surge capacity for high-tempo operations.

| Element | Details |
| --- | --- |
| Striker-Installed Systems | 24 systems (50% of Striker fleet); 6 per MOB; 2 airborne relays typical; 4 hr endurance per sortie |
| Ground Stations | 8 stations: 2 per MOB (Cold Lake, Bagotville, Goose Bay, Thule/Pituffik) |
| Spares Pool | 4 complete LRU sets at Mirabel depot; 90% availability target |
| Training Systems | 2 lab-based Gateway simulators at CFB Cold Lake; 1 mobile training unit |
| IOC Date | Q4 2029 (12 Striker systems + 4 ground stations, 2 MOBs) |
| FOC Date | Q4 2030 (24 Striker systems + 8 ground stations, all 4 MOBs) |

## 11. Conclusion

Gateway One transforms the 16 F-35A aircraft Canada is committed to procure from an isolated "golden squadron" into a fully integrated sensor-strike node within the Arctic Horizon mixed fleet. By placing a sovereign, AI-enabled datalink gateway on the survivable Striker Loyal Wingman platform, Canada achieves what no other F-35 operator has attempted: the ability to share F-35 sensor data across a non-U.S., ITAR-free combat air system in real time.

The system builds directly upon proven, operational demonstrations by Lockheed Martin Skunk Works (Project Deimos, Ramstein Flag) and Northrop Grumman (Babel Fish III, Freedom 550). The core components — Open Systems Gateway, software-defined radio, and AI translation engine — have been validated in real-world exercises. What Gateway One adds is Canadian sovereign control: Canadian-developed software, Canadian-managed encryption keys, and Canadian authority over data dissemination.

At $151.5 million USD, Gateway One represents 1.6% of the total Arctic Horizon program cost — a modest investment that converts 16 F-35s from a sunk cost into a strategic force multiplier. The result is a seamless, interoperable mixed fleet of F-35s, Gripens, Strikers, and Sprinters, fully connected to NORAD and NATO networks, capable of prosecuting integrated joint all-domain operations across the Arctic and beyond.

Document Reference: CDR-GW1-2026-001 | Classification: RESTRICTED // CDN // NOFORN | June 2026

The Arctic Horizon

Program Overview

Canadian Unmanned Combat Air System Program Office

Scenario 1B Configuration | June 2026

RESTRICTED // CDN // NOFORN | Canadian Eyes Only

© 2026 Government of Canada